## Architecture for a Mauritius Syndic Management Software

Modular SaaS architecture with these layers:

### A. Resident / Owner Mobile App

Functions:

- account balance and payment history

  - payment dues and reminders

  - statement of account

  - late payment reminders

  - follow up actions

- maintenance requests

- notices and announcements

- AGM/SGM voting

- document access

- amenity booking

- visitor pre-registration

- complaints / service requests

### B. Syndic Manager Web Console

Functions:

- building/unit registry

  - property types (gated, apartment, etc)

  - number of apartment blocks

  - number of apartments per block

- owner/tenant records – documents to upload

  - National ID

  - Proof of Address

  - Mobile number

  - Email address

- billing and collections

  - Bank / Account number

- supplier management

- service charge budgeting

- maintenance work orders

- committee/board workflows

- notices, circulars, and meeting packs

- arrears and follow-up dashboard

- compliance and incident logs

### C. Master Admin / Multi-Property Console

Functions:

- portfolio-level analytics

- multi-development setup

- user roles and permissions

- billing templates

- workflow rules

- audit log

- API/integration management

- cross-property reporting

- pricing/subscription administration

This is essential if the product is meant to scale from one development into a national SaaS platform. The stronger enterprise products all emphasize portfolio visibility and operational standardization.

### D. Finance and Payment Core

To be treated as the backbone:

- recurring service-charge billing

- penalty/interest rules

- receipts and auto-allocation

- bank reconciliation

- supplier invoices

- reserve/sinking fund accounting

- budget vs actual

- owner statements

- arrears workflow

- export to accounting/audit formats

Finance depth is the clearest differentiator between “serious syndic software” and a mere resident portal.

## 7) Recommended business model for your own product

For a Syndic SaaS, the most commercially sensible model would be:

Base SaaS subscription per development or per unit, plus optional modules:

Basic:

- resident app

- e-voting

- visitor/access

- document storage

- maintenance/vendor workflow

- accounting premium pack

- implementation/onboarding fee

- payment processing fee

- optional white-label portal for each development

That is broadly how the market behaves: some players use tiered monthly plans, others per-unit, and others custom/enterprise pricing.

Below is a full backend system architecture and microservices design for the Mauritius Syndic Management SaaS Platform, structured as a production-grade commercial SaaS, with a target capacity of:

- 5,000 developments

- 100,000 residents

- 5,000 service providers

- multi-tenant operations

- high financial integrity

- mobile + web + admin support

This architecture is designed to be:

- modular

- scalable

- secure

- maintainable

- deployable in phases

- suitable for a 6-month MVP, while allowing future expansion without major rework

# 1. Architecture Principles

The backend should be built around these principles:

1. Multi-tenant by design
Each development operates as a tenant, with strict data isolation.

2. Domain-driven modularity
Each major business function is separated into its own service boundary.

3. API-first architecture
All clients consume APIs:

- resident mobile app

- syndic web console

- admin console

- future partner integrations

4. Event-driven operations where useful
Notifications, audit trails, reporting sync, billing jobs, and workflow automation should use async events.

5. Strong financial integrity
Finance-related services must be more controlled than social/communication modules.

6. Hybrid monolith-to-microservices path
For the MVP, some services may be grouped into a modular monolith, but the architecture should already define clean service boundaries so they can be split later.

# 2. High-Level System Architecture

## Logical View

┌──────────────────────────────────────────────────────────────────┐

│                          Client Channels                         │

├──────────────────────────────────────────────────────────────────┤

│  Resident Mobile App   Syndic Web Console   Admin Console       │

└──────────────────────────────────────────────────────────────────┘

│

▼

┌──────────────────────────────────────────────────────────────────┐

│                        API Gateway Layer                         │

│   Routing | Auth | Rate Limits | Tenant Context | Versioning    │

└──────────────────────────────────────────────────────────────────┘

│

▼

┌──────────────────────────────────────────────────────────────────┐

│                    Identity & Access Layer                       │

│   Authentication | Authorization | Roles | Sessions | MFA        │

└──────────────────────────────────────────────────────────────────┘

│

▼

┌──────────────────────────────────────────────────────────────────┐

│                    Core Business Services Layer                  │

│ Property | Residents | Finance | Maintenance | Vendors | Docs   │

│ Governance | Notifications | Billing | Reporting | Admin        │

└──────────────────────────────────────────────────────────────────┘

│

┌───────────────┴────────────────┐

▼                                ▼

┌───────────────────────────┐      ┌──────────────────────────────┐

│ Async Messaging / Events  │      │    Shared Platform Services  │

│ Queue / Bus / Job Workers │      │  Search | Audit | Files      │

└───────────────────────────┘      └──────────────────────────────┘

│                                │

▼                                ▼

┌──────────────────────────────────────────────────────────────────┐

│                         Data Layer                               │

│ PostgreSQL | Redis | Object Storage | Search Index | Logs       │

└──────────────────────────────────────────────────────────────────┘

# 3. Deployment Style Recommendation

For this platform, the most practical route is:

## Phase 1: Modular Monolith + Supporting Services

For the first 6 months:

- use one main backend codebase

- split internal modules cleanly

- externalize a few independent platform services early:

  - auth

  - notifications

  - file storage

  - search

  - reporting workers

This gives:

- faster delivery

- less DevOps overhead

- lower coordination complexity

## Phase 2: Controlled Service Extraction

As scale grows, extract heavy or independently scaling domains:

- finance

- maintenance

- vendor marketplace

- notifications

- analytics/reporting

That is the most practical commercial approach.

# 4. Full Microservices / Domain Services Design

Below is a 30+ service target architecture.
In production, some may initially be grouped, but these are the correct long-term service boundaries.

# A. Access, Identity and Security Services

## 1. API Gateway Service

Purpose: single entry point for all clients.

Functions:

- request routing

- auth token validation

- tenant resolution

- request throttling

- API versioning

- logging of request metadata

Key outputs:

- forwards user identity and tenant context to downstream services

## 2. Identity Service

Purpose: manage user identities.

Functions:

- user registration

- login

- password reset

- user status

- email verification

- account lock/unlock

## 3. Authentication Service

Purpose: issue and validate sessions/tokens.

Functions:

- JWT issuance

- refresh tokens

- mobile session lifecycle

- access token validation

- device session control

## 4. Authorization Service

Purpose: permissions and access control.

Functions:

- role-based access control

- tenant-specific role mapping

- feature permissions

- policy checks

Examples:

- resident can only view their unit

- syndic manager can manage their assigned developments

- vendor can only view assigned jobs

## 5. MFA / Security Challenge Service

Purpose: secure sensitive access.

Functions:

- one-time codes

- two-factor challenge

- suspicious login verification

- privileged action challenge

## 6. Audit Trail Service

Purpose: immutable activity records.

Functions:

- record who did what

- record before/after changes for critical fields

- support finance and admin audit reviews

High priority for:

- invoices

- payments

- supplier invoices

- role changes

- voting records

## 7. Session & Device Management Service

Purpose: manage device sessions.

Functions:

- mobile device registration

- session invalidation

- logout from all devices

- trusted device flag

# B. Tenant and Platform Structure Services

## 8. Tenant Management Service

Purpose: core multi-tenant control.

Functions:

- create development as tenant

- assign subscription plan

- tenant activation/deactivation

- tenant metadata

- tenant-specific settings

## 9. Development Registry Service

Purpose: manage development master records.

Functions:

- development creation

- address and classification

- development type

- phase/block hierarchy

- status

Examples:

- apartment block

- gated estate

- mixed development

## 10. Building Structure Service

Purpose: physical property hierarchy.

Functions:

- buildings

- floors

- units

- parking

- amenities

## 11. Unit Registry Service

Purpose: unit-level master records.

Functions:

- unit identifiers

- unit type

- unit area

- entitlement / share ratios

- occupancy status

- linked owners and tenants

## 12. Ownership & Occupancy Service

Purpose: manage ownership and tenancy history.

Functions:

- assign owners

- assign tenants

- ownership changes

- tenant lease periods

- historical occupancy

Critical because finance depends on correct unit-to-owner relationships.

# C. Resident and User Domain Services

## 13. Resident Profile Service

Purpose: resident-facing profile data.

Functions:

- contact information

- emergency contacts

- resident preferences

- profile photo

- notification preferences

## 14. Committee / Board Member Service

Purpose: track governance roles.

Functions:

- committee membership

- chairperson/treasurer/secretary roles

- term dates

- voting rights mapping

## 15. Contact Directory Service

Purpose: searchable resident and building contact directory with permissions.

Functions:

- resident lookup

- unit contact mapping

- emergency contacts

- role-specific visibility

# D. Financial Core Services

Finance should be separated into multiple bounded services even if the first implementation is grouped.

## 16. Billing Rules Service

Purpose: define fee logic.

Functions:

- service charge rules

- recurring charge definitions

- prorated charges

- special levies

- reserve fund contributions

- penalty rules

## 17. Invoice Service

Purpose: generate and manage invoices.

Functions:

- invoice creation

- invoice items

- due dates

- adjustments

- credit notes

- invoice lifecycle state

## 18. Ledger Service

Purpose: central accounting ledger.

Functions:

- receivable postings

- payable postings

- account entries

- balance calculations

- unit account balances

This is one of the most critical services.

## 19. Payment Service

Purpose: manage payment lifecycle.

Functions:

- payment record creation

- allocation to invoices

- partial payments

- overpayments

- reversals

- refunds

## 20. Payment Reconciliation Service

Purpose: reconcile incoming payments.

Functions:

- match payments to invoices

- handle unidentified payments

- manual reconciliation workflow

- payment exception flags

## 21. Charges & Arrears Service

Purpose: track unpaid balances and overdue accounts.

Functions:

- arrears aging

- overdue reminders

- penalty application

- delinquency status

- escalation workflow

## 22. Accounts Payable Service

Purpose: supplier-side financial workflows.

Functions:

- supplier invoices

- approval flow

- payment status

- liability tracking

- payable aging

## 23. Expense Management Service

Purpose: track operational expenses.

Functions:

- expense categorization

- allocation to development

- expense approval

- recurring expenses

- cost-center tracking

## 24. Funds Management Service

Purpose: manage earmarked property funds.

Functions:

- reserve fund

- sinking fund

- maintenance fund

- transfers between funds

- fund balances

- restricted-use controls

## 25. Financial Reporting Service

Purpose: finance reports and statements.

Outputs:

- owner statements

- arrears report

- income and expenditure

- budget vs actual

- fund balances

- supplier liabilities

## 26. Budgeting Service

Purpose: annual or periodic budget planning.

Functions:

- draft budgets

- budget line items

- approval workflow

- budget versions

- budget vs actual comparisons

## 27. Tax / VAT Service

Purpose: calculate VAT and tax-related logic where required.

Functions:

- VAT application on platform billing

- vendor VAT treatment

- tax fields on invoices

- export-ready tax reports

For Mauritius, this is especially relevant to the SaaS operator’s own commercial billing and possibly to certain service provider workflows.

# E. Maintenance and Operations Services

## 28. Maintenance Request Service

Purpose: intake of maintenance issues.

Functions:

- request submission

- issue categorization

- priority assignment

- attachments

- requester tracking

- SLA timer initiation

## 29. Work Order Service

Purpose: manage internal and vendor-assigned jobs.

Functions:

- work order generation

- assignment

- scheduling

- status tracking

- completion notes

- close-out validation

## 30. Preventive Maintenance Service

Purpose: recurring maintenance planning.

Functions:

- routine maintenance schedules

- recurring task generation

- asset-based maintenance planning

- inspections calendar

May be basic in MVP, stronger in V2.

## 31. Asset & Common Property Service

Purpose: track common assets and infrastructure.

Examples:

- lifts

- pumps

- gates

- lighting

- CCTV systems

- generators

Functions:

- asset register

- service dates

- warranty info

- maintenance history

## 32. SLA & Escalation Service

Purpose: track service response and escalation.

Functions:

- SLA clocks

- overdue work alerts

- escalation rules

- breach reports

## 33. Incident Management Service

Purpose: handle operational incidents beyond routine maintenance.

Examples:

- power failure

- water leak

- access control issue

- security incident

Functions:

- incident logging

- severity classification

- response coordination

- post-incident report

# F. Vendor and Marketplace Services

## 34. Vendor Master Service

Purpose: vendor registry.

Functions:

- vendor company records

- contact persons

- service regions

- status

- compliance fields

## 35. Vendor Category Service

Purpose: organize vendor service types.

Categories:

- plumbing

- electrical

- cleaning

- security

- landscaping

- pest control

- HVAC

- lift maintenance

## 36. Vendor Assignment Service

Purpose: assign vendors to work.

Functions:

- shortlist vendors

- assign job

- assignment history

- availability markers

- preferred vendor mapping

## 37. Vendor Review & Rating Service

Purpose: performance and trust scoring.

Functions:

- service ratings

- manager feedback

- issue flags

- response time tracking

## 38. Vendor Subscription Service

Purpose: marketplace monetization.

Functions:

- yearly listing subscription

- package type

- renewal

- status

- billing link

## 39. Vendor Job Settlement Service

Purpose: financial workflow around vendor jobs.

Functions:

- approved job costs

- invoice matching

- job settlement status

- payment release triggers

# G. Communication and Engagement Services

## 40. Announcement Service

Purpose: one-to-many communications.

Functions:

- notices

- building updates

- emergency announcements

- targeted distribution by development/building

## 41. Notification Service

Purpose: send platform-triggered alerts.

Channels:

- push

- email

- SMS

- in-app notification

Triggers:

- invoice issued

- payment reminder

- work order updated

- meeting reminder

## 42. Messaging Service

Purpose: direct message workflows.

Functions:

- resident-to-management messages

- internal team messages

- vendor communication threads

## 43. Template Service

Purpose: standardize content generation.

Templates:

- invoice emails

- arrears reminders

- maintenance acknowledgment

- vendor assignment notice

- AGM notice

## 44. Communication Preference Service

Purpose: user-level preferences.

Functions:

- preferred channels

- opt-in settings

- quiet hours

- notification categories

# H. Governance and Community Services

## 45. Meeting Management Service

Purpose: AGM/SGM operational management.

Functions:

- create meetings

- schedule

- attendance list

- agenda publication

- resolutions

## 46. Voting Service

Purpose: digital voting and resolution tracking.

Functions:

- voting rights

- vote submission

- weighted votes by unit share if needed

- result tabulation

- audit trail

## 47. Resolution & Decision Register Service

Purpose: preserve formal governance decisions.

Functions:

- record resolutions

- implementation status

- linked documents

- linked votes

## 48. Survey & Feedback Service

Purpose: non-formal resident engagement.

Functions:

- surveys

- polls

- satisfaction feedback

- service questionnaires

# I. Document and File Services

## 49. Document Management Service

Purpose: central repository for files.

Examples:

- house rules

- statements

- minutes

- budgets

- insurance docs

- contracts

- compliance docs

Functions:

- upload

- tagging

- permissions

- versioning

- archive status

## 50. File Storage Service

Purpose: object storage abstraction.

Functions:

- secure file storage

- signed URLs

- retention policies

- document lifecycle

## 51. OCR / Document Extraction Service

Purpose: optional automation layer for later phases.

Functions:

- read uploaded invoices

- extract metadata

- pre-fill document records

Not mandatory for MVP.

# J. Search, Reporting and Analytics Services

## 52. Search Service

Purpose: cross-platform search.

Functions:

- search units

- owners

- invoices

- vendors

- documents

- maintenance jobs

## 53. Operational Reporting Service

Purpose: non-financial reporting.

Outputs:

- open maintenance tickets

- vendor performance

- communication metrics

- resident adoption

## 54. Data Warehouse / BI Sync Service

Purpose: sync operational data into analytics store.

Functions:

- nightly aggregation

- dashboard KPIs

- portfolio-level analytics

## 55. Dashboard Aggregation Service

Purpose: pre-compute dashboard metrics.

Examples:

- outstanding dues

- active tickets

- overdue jobs

- developments onboarded

- vendor activity

# K. Platform Commercial and Subscription Services

## 56. SaaS Subscription Service

Purpose: manage platform billing for client developments.

Functions:

- subscription plan

- apartment count pricing

- billing cycles

- plan changes

- suspensions

## 57. Setup & Onboarding Service

Purpose: manage development onboarding workflow.

Functions:

- setup fee workflow

- onboarding checklist

- data import steps

- go-live readiness

## 58. Customer Success Service

Purpose: post-sale support processes.

Functions:

- onboarding status

- support issues

- account health score

- training status

# L. Integration and Platform Utility Services

## 59. Integration Service

Purpose: external system connectivity.

Examples:

- payment gateways

- email providers

- SMS gateways

- future accounting exports

- identity verification providers

## 60. Webhook / Event Delivery Service

Purpose: publish platform events to external systems.

Examples:

- payment received

- invoice issued

- work order completed

## 61. Job Scheduler Service

Purpose: recurring background tasks.

Functions:

- monthly billing runs

- reminders

- archival jobs

- nightly sync jobs

## 62. Configuration / Feature Flag Service

Purpose: tenant-level settings and rollout control.

Functions:

- turn on/off modules

- pilot features

- per-development rules

- staged rollout

# 5. Suggested Backend Domain Diagram

┌───────────────────────┐

│      API Gateway      │

└──────────┬────────────┘

│

┌─────────────────────────┼─────────────────────────┐

│                         │                         │

▼                         ▼                         ▼

┌───────────────┐       ┌───────────────┐       ┌────────────────┐

│ Identity/Auth │       │ Tenant/Admin  │       │ Communication  │

└──────┬────────┘       └──────┬────────┘       └──────┬─────────┘

│                       │                       │

▼                       ▼                       ▼

┌───────────────┐       ┌───────────────┐       ┌────────────────┐

│ Resident/User │       │ Property Core │       │ Governance     │

└──────┬────────┘       └──────┬────────┘       └──────┬─────────┘

│                       │                       │

└─────────────┬─────────┴─────────┬─────────────┘

▼                   ▼

┌───────────────┐   ┌───────────────┐

│   Finance     │   │ Maintenance   │

└──────┬────────┘   └──────┬────────┘

│                   │

▼                   ▼

┌───────────────┐   ┌───────────────┐

│ Vendors / Mkt │   │ Docs / Search │

└──────┬────────┘   └──────┬────────┘

│                   │

└──────────┬────────┘

▼

┌──────────────────┐

│ Events / Workers  │

└──────────────────┘

# 6. Recommended Data Ownership by Service

A key microservices rule: each service owns its own data.

Examples:

- Unit Registry Service owns unit master data

- Invoice Service owns invoices and invoice lines

- Payment Service owns payment records

- Maintenance Request Service owns maintenance tickets

- Vendor Master Service owns vendor records

- Document Management Service owns document metadata

Shared access should happen through APIs or async events, not direct table coupling once services are split.

# 7. Event-Driven Architecture

Use async messaging for non-blocking workflows.

## Example Event Topics

- invoice.created

- payment.received

- payment.allocated

- arrears.overdue

- maintenance.request.created

- workorder.assigned

- workorder.completed

- vendor.review.submitted

- meeting.created

- vote.closed

- document.uploaded

- tenant.onboarded

## Consumers

- notification service

- dashboard aggregation service

- audit trail service

- reporting service

- SLA service

- customer success service

This reduces tight coupling and improves scalability.

# 8. Datastore Strategy

Not every service needs its own physical database on day one, but the logical separation should exist.

## Recommended stores

### PostgreSQL

Primary transactional store for:

- property

- resident

- finance

- maintenance

- vendor

- governance

### Redis

Used for:

- session cache

- rate limiting

- temporary workflow state

- dashboard caching

### Object Storage

Used for:

- invoices PDFs

- photos

- AGM documents

- contracts

- reports

### Search Index

Elastic/OpenSearch for:

- documents

- units

- invoices

- vendors

- requests

### Data Warehouse

Optional in early stage, useful later for:

- cross-tenant analytics

- BI dashboards

- growth reporting

# 9. Infrastructure Topology

## Production Topology

Internet

│

CDN / WAF

│

Load Balancer

│

API Gateway

│

Kubernetes / Container Cluster

│

Service Pods

│

Message Queue / Broker

│

PostgreSQL Cluster

Redis Cluster

Object Storage

Search Cluster

Monitoring Stack

# 10. Recommended Technology Choices

## Backend Services

- Node.js with NestJS, or

- Python with FastAPI / Django for selected domains

A strong practical choice:

- NestJS for API-heavy service structure

- PostgreSQL for finance-grade transactional integrity

## Mobile

- Flutter

## Web

- React.js / Next.js

## Messaging

- RabbitMQ or Kafka
For this scale, RabbitMQ is usually enough initially.

## Containers

- Docker + Kubernetes
For MVP, Docker Compose + managed container deployment is acceptable.

## Monitoring

- Prometheus

- Grafana

- Loki / ELK stack

- Sentry

# 11. Security Architecture

## Core controls

- JWT auth with refresh tokens

- RBAC + tenant scoping

- encrypted secrets

- TLS everywhere

- audit logging

- data backup and restore

- least-privilege service accounts

## Financial controls

- dual approval for certain payable flows

- immutable ledger entries

- reversal-only correction model for payments

- strong logging on financial adjustments

# 12. Service Grouping for the 6-Month MVP

Although the long-term design shows 62 service boundaries, the MVP should group them into fewer deployable backend applications.

## Recommended MVP grouping

### App 1: Identity & Access

Includes:

- identity

- authentication

- authorization

- sessions

- MFA

### App 2: Property Core

Includes:

- tenant management

- development registry

- building structure

- unit registry

- ownership and occupancy

- resident profile

### App 3: Finance Core

Includes:

- billing rules

- invoices

- ledger

- payments

- reconciliation

- arrears

- expense management

- funds management

- financial reporting

### App 4: Maintenance & Vendors

Includes:

- maintenance requests

- work orders

- asset/common property

- vendor master

- vendor assignment

- vendor ratings

### App 5: Communication & Governance

Includes:

- announcements

- notifications

- messaging

- meetings

- voting

- surveys

### App 6: Documents, Search & Admin

Includes:

- documents

- file service

- dashboard aggregation

- SaaS subscription

- onboarding

- config/feature flags

### App 7: Background Workers

Includes:

- billing jobs

- reminders

- reporting jobs

- event consumers

- ETL/dashboard sync

This is the most practical 6-month architecture.

# 13. Suggested API Domains

A clean API structure might look like:

- /auth

- /users

- /tenants

- /developments

- /buildings

- /units

- /owners

- /tenancies

- /billing

- /invoices

- /payments

- /arrears

- /expenses

- /funds

- /maintenance

- /work-orders

- /assets

- /vendors

- /announcements

- /notifications

- /meetings

- /votes

- /documents

- /subscriptions

- /reports

# 14. Example End-to-End Workflow

## Scenario: Resident reports a water leak

- Resident uses mobile app.

- API Gateway validates token and tenant.

- Maintenance Request Service creates request.

- Event maintenance.request.created is published.

- Notification Service alerts syndic manager.

- Work Order Service creates job and assigns vendor.

- Vendor Assignment Service notifies selected plumber.

- Vendor completes work.

- Work Order Service marks completed.

- Vendor Job Settlement Service sends cost for approval.

- Accounts Payable Service logs vendor liability.

- Operational Reporting Service updates KPI dashboards.

- Audit Trail Service stores the complete action history.

That is how the service boundaries work together.

# 15. Example End-to-End Finance Workflow

## Scenario: Monthly service charge billing

- Job Scheduler triggers monthly billing run.

- Billing Rules Service loads development billing logic.

- Invoice Service generates invoices per unit.

- Ledger Service posts receivables.

- Event invoice.created is emitted.

- Notification Service sends invoice alerts.

- Resident pays via app.

- Payment Service records payment.

- Reconciliation Service allocates payment.

- Ledger Service posts settlement entries.

- Charges & Arrears Service updates outstanding balance.

- Financial Reporting Service refreshes owner statement.

- Dashboard Aggregation Service updates management dashboard.

This is the core revenue and operations loop of the platform.

# 16. Scalability Strategy to Reach 5,000 Developments

To support large growth:

## Horizontal scaling

Scale independently:

- API gateway

- notifications

- reporting

- search

- maintenance

- finance read workloads

## Database strategy

- strong indexing

- partitioning on heavy tables

- read replicas

- background archiving of old events/logs

## Caching

Use Redis for:

- dashboard summaries

- tenant config

- permission sets

- frequent unit lookups

## Async processing

Move non-critical work off synchronous request path:

- emails

- SMS

- PDF generation

- report generation

- analytics sync

# 17. Suggested Environments

You should maintain at least:

- local development

- shared dev

- staging / UAT

- production

For finance-heavy products, staging should mirror production closely.

# 18. Recommended Team Structure Around This Architecture

## Product / delivery

- Product manager

- Business analyst

- Scrum master or delivery lead

## Engineering

- backend lead

- 3 backend developers

- 2 frontend developers

- 2 mobile developers

- DevOps engineer

- QA engineer(s)

## Specialist support

- UI/UX designer

- finance domain advisor

- support/onboarding lead

# 19. Final Practical Recommendation

For your platform, the best route is:

Do not start with 30+ separately deployed services.
Start with a well-structured modular backend grouped into about 6–7 deployable backend applications, but design it with the above 62 domain service boundaries in mind.

That gives you:

- faster MVP

- lower complexity

- clearer ownership

- clean future scaling path

So the right commercial strategy is:

Phase 1: modular platform, few deployables
Phase 2: extract high-load or high-risk domains into dedicated services
Phase 3: full event-driven service ecosystem at national scale

If you want, the next most useful deliverable is a developer-ready technical architecture pack with:
service-to-database mapping, API inventory, recommended tech stack by service, and deployment topology for MVP vs scale.

Below is the developer-ready technical architecture pack for the Mauritius Syndic Management SaaS Platform, structured for actual execution by a software team.

This pack translates the earlier product blueprint and service map into a more practical implementation view covering:

- service-to-database mapping

- API inventory

- recommended tech stack by layer

- deployment topology for MVP vs scale

- environments

- security model

- DevOps / CI-CD

- observability

- performance and scaling rules

- practical implementation priorities for the first 6 months

The objective is to give your product, engineering and delivery teams a clear technical execution blueprint.

# 1. Technical Architecture Objectives

The platform must be able to:

- launch an MVP in 6 months

- support 5 pilot developments at launch

- scale to 5,000 developments

- support 100,000 residents

- support 5,000 service providers

- maintain strong financial integrity

- support mobile app + web console + admin console

- allow clean transition from MVP architecture to scale architecture

The best practical approach is:

- MVP: modular backend grouped into 6–7 deployable applications

- Scale phase: extract heavy/high-risk domains into independent services

# 2. MVP Deployable Backend Applications

For the first 6 months, the platform should be deployed as 7 backend applications, not 30+ separate deployed services.

## App 1. Identity & Access

Includes:

- Identity Service

- Authentication Service

- Authorization Service

- MFA Service

- Session Management Service

## App 2. Property Core

Includes:

- Tenant Management

- Development Registry

- Building Structure

- Unit Registry

- Ownership & Occupancy

- Resident Profile

- Committee / Board Roles

## App 3. Finance Core

Includes:

- Billing Rules

- Invoicing

- Ledger

- Payments

- Reconciliation

- Arrears

- Accounts Payable

- Expenses

- Funds Management

- Financial Reporting

- Budgeting

## App 4. Maintenance & Vendor Operations

Includes:

- Maintenance Requests

- Work Orders

- Preventive Maintenance

- Asset Register

- SLA / Escalation

- Incident Management

- Vendor Master

- Vendor Categories

- Vendor Assignment

- Vendor Reviews

## App 5. Communication & Governance

Includes:

- Announcements

- Notifications

- Messaging

- Templates

- Communication Preferences

- Meetings

- Voting

- Resolutions

- Surveys

## App 6. Documents, Search & Platform Admin

Includes:

- Document Management

- File Metadata

- Search

- Dashboard Aggregation

- SaaS Subscription

- Setup & Onboarding

- Customer Success

- Feature Flags / Configuration

## App 7. Background Workers & Jobs

Includes:

- Billing Scheduler

- Reminder Jobs

- Notification Consumers

- Report Generation

- PDF Generation

- Async Event Consumers

- ETL / Dashboard Sync

This is the recommended deployment grouping for MVP.

# 3. Service-to-Database Mapping

For MVP, not every module needs its own physical database.
Use domain-separated schemas within PostgreSQL, plus Redis and object storage.

## Recommended Datastores

### A. PostgreSQL

Main transactional database.

Use separate schemas such as:

- identity

- property

- finance

- maintenance

- vendor

- communication

- governance

- documents

- platform_admin

### B. Redis

Use for:

- access token/session cache

- OTP / MFA temporary state

- rate-limiting counters

- dashboard caching

- job locks

- temporary workflow state

### C. Object Storage

Use for:

- invoices PDF

- receipts PDF

- maintenance photos

- meeting packs

- budgets

- contracts

- insurance documents

- vendor documents

### D. Search Index

OpenSearch / Elasticsearch for:

- units

- owners

- invoices

- vendors

- maintenance records

- documents

### E. Log / Metrics Store

Use ELK / Loki + Prometheus/Grafana.

## Detailed Service-to-Data Ownership

### Identity & Access App

Owns:

- users

- passwords / credentials

- refresh tokens

- MFA challenges

- device sessions

- role grants

Schema:

- identity

### Property Core App

Owns:

- developments

- buildings

- units

- amenities

- parking

- owners

- tenants

- unit ownership

- occupancy history

- resident profiles

- board assignments

Schema:

- property

### Finance Core App

Owns:

- billing rules

- invoices

- invoice items

- payments

- allocations

- ledgers

- journal entries

- arrears

- supplier invoices

- expenses

- funds

- budgets

- finance reports snapshots

Schema:

- finance

### Maintenance & Vendors App

Owns:

- maintenance requests

- maintenance photos metadata

- work orders

- maintenance history

- assets

- preventive schedules

- incident logs

- vendors

- vendor categories

- vendor assignments

- vendor ratings

Schemas:

- maintenance

- vendor

### Communication & Governance App

Owns:

- announcements

- notifications metadata

- messages

- templates

- communication preferences

- meetings

- agenda items

- votes

- resolutions

- surveys

Schemas:

- communication

- governance

### Documents, Search & Platform Admin App

Owns:

- documents metadata

- file references

- search sync metadata

- subscriptions

- onboarding records

- platform settings

- feature flags

- support/customer success records

Schemas:

- documents

- platform_admin

### Background Workers App

Does not own much transactional data directly, but processes:

- outbox events

- billing runs

- email/SMS queues

- report jobs

- scheduled tasks

Schemas:

- jobs or queue backend

# 4. API Inventory

Below is the recommended top-level API inventory for the MVP.

## 4.1 Identity & Access APIs

### /auth/login

Authenticate user and issue tokens.

### /auth/refresh

Refresh access token.

### /auth/logout

Invalidate session.

### /auth/forgot-password

Request reset.

### /auth/reset-password

Complete password reset.

### /auth/mfa/request

Request OTP or second factor.

### /auth/mfa/verify

Verify second factor.

### /users/me

Get current user profile.

### /users/:id

Get user details.

### /roles

List available roles.

### /permissions/check

Check effective permission.

### /sessions

List or invalidate active sessions.

## 4.2 Tenant / Property APIs

### /developments

Create/list developments.

### /developments/:id

View/update development.

### /developments/:id/settings

Development-specific settings.

### /buildings

Create/list buildings.

### /units

Create/list units.

### /units/:id

Unit detail.

### /units/:id/ownership

Owner mapping.

### /units/:id/tenancy

Tenant mapping.

### /owners

Owner directory.

### /tenants

Tenant directory.

### /residents

Resident profile management.

### /parking

Parking allocations.

### /amenities

Amenity records.

### /board-members

Committee / board member records.

## 4.3 Finance APIs

### /billing-rules

Create/update service charge rules.

### /billing-runs

Trigger or review billing cycles.

### /invoices

List/create invoices.

### /invoices/:id

Invoice details.

### /invoices/:id/pdf

Render/download PDF invoice.

### /payments

Record/list payments.

### /payments/:id

Payment details.

### /payments/:id/allocate

Allocate payment to invoices.

### /arrears

Outstanding balances and aging.

### /statements/unit/:unitId

Owner/unit statement.

### /supplier-invoices

Supplier liabilities.

### /expenses

Expense management.

### /funds

Reserve, sinking, maintenance fund balances.

### /budgets

Budget versions and lines.

### /reports/finance/*

Finance reporting endpoints.

## 4.4 Maintenance APIs

### /maintenance/requests

Create/list maintenance requests.

### /maintenance/requests/:id

Request details.

### /maintenance/work-orders

Create/list work orders.

### /maintenance/work-orders/:id

Work order details.

### /maintenance/assets

Asset register.

### /maintenance/preventive-schedules

Preventive maintenance tasks.

### /maintenance/incidents

Operational incident logging.

### /maintenance/slas

SLA setup and tracking.

## 4.5 Vendor APIs

### /vendors

List/create vendors.

### /vendors/:id

Vendor profile.

### /vendors/categories

Service categories.

### /vendors/:id/services

Services provided.

### /vendors/:id/reviews

Vendor ratings and reviews.

### /vendor-assignments

Assign vendor to job.

### /vendor-jobs

Vendor job records.

### /vendor-subscriptions

Marketplace subscription status.

## 4.6 Communication APIs

### /announcements

Create/list notices.

### /notifications

List user notifications.

### /notifications/preferences

Manage notification settings.

### /messages

Direct messaging.

### /templates

Communication templates.

## 4.7 Governance APIs

### /meetings

Create/list meetings.

### /meetings/:id

Meeting details.

### /meetings/:id/documents

Meeting files.

### /votes

Voting setup and responses.

### /resolutions

Resolution register.

### /surveys

Polls and surveys.

## 4.8 Documents & Search APIs

### /documents

Upload/list documents.

### /documents/:id

Document details.

### /documents/:id/download

Secure download.

### /search

Global search.

## 4.9 Platform Admin APIs

### /subscriptions

Manage SaaS subscriptions.

### /setup-fees

Manage setup billing references.

### /onboarding

Onboarding workflows.

### /feature-flags

Enable/disable features by tenant.

### /platform/analytics

Global admin dashboard.

### /support/accounts

Customer success records.

# 5. Recommended Tech Stack by Layer

This is the practical stack I recommend for your platform.

## 5.1 Frontend

### Resident Mobile App

- Flutter
Reason:

- one codebase

- iOS and Android

- fast MVP

- good performance

- strong ecosystem

### Syndic Manager Web Console

- React.js
or

- Next.js if SSR/admin needs are useful

### Master Admin Console

- React.js / Next.js

## 5.2 Backend

### Primary API Framework

- NestJS (Node.js)

Why:

- very suitable for modular domain-driven architecture

- good structure for large teams

- built-in DI, modules, guards, validation

- strong TypeScript support

- very good for API-heavy SaaS

### Alternative

- Python FastAPI for specific analytics/report-heavy services later

But for the MVP, use:

- NestJS across core backend apps

## 5.3 Database

### Primary Transactional DB

- PostgreSQL

Why:

- ACID integrity

- strong financial data support

- reliable relational modeling

- mature indexing and partitioning

- suitable for billing, ledgers, maintenance, governance

### Cache / Temp State

- Redis

### Search

- OpenSearch or Elasticsearch

### Object/File Storage

- AWS S3 or S3-compatible object store

## 5.4 Messaging & Async Jobs

### Initial Recommendation

- RabbitMQ

Why:

- simpler than Kafka for MVP

- enough for notification jobs, billing jobs, report jobs, event routing

### At larger scale

Kafka can be introduced later if event throughput becomes very high.

## 5.5 Background Jobs

Use:

- BullMQ if Node.js/Redis-based jobs
or

- RabbitMQ consumers + scheduled workers

Best practical setup:

- Redis-backed BullMQ for scheduled/internal jobs

- RabbitMQ for broader async domain events

## 5.6 Authentication / Security

- JWT access tokens

- refresh tokens

- bcrypt/argon2 for password hashing

- MFA via email/SMS OTP or authenticator app

## 5.7 DevOps / Hosting

### Cloud Provider

- AWS is the strongest practical option

Recommended services:

- ECS or EKS for containers

- RDS PostgreSQL

- ElastiCache Redis

- S3 object storage

- CloudFront CDN

- SES for email

- SNS / third-party provider for SMS

- CloudWatch + external monitoring

Alternative:

- Azure or GCP also workable, but AWS is most widely supported.

# 6. Deployment Topology

## 6.1 MVP Deployment Topology

For the first 6 months, keep deployment efficient and controlled.

Users
  │
CDN / WAF
  │
Load Balancer
  │
API Gateway / Reverse Proxy
  │
────────────────────────────────────────
│ Identity & Access App               │
│ Property Core App                   │
│ Finance Core App                    │
│ Maintenance & Vendor App            │
│ Communication & Governance App      │
│ Documents & Platform Admin App      │
│ Background Workers App              │
────────────────────────────────────────
  │
PostgreSQL (managed)
Redis
RabbitMQ
Object Storage
Search Engine
Monitoring Stack

### Best MVP Hosting Pattern

- Docker containers

- managed container platform

- managed PostgreSQL

- managed Redis

- managed object storage

Do not overcomplicate the MVP with full Kubernetes unless your team is already strong in it.

Recommended MVP hosting:

- AWS ECS Fargate or equivalent managed container service

That gives:

- simpler deployment

- less ops burden

- enough scale for first 12–18 months

## 6.2 Scale Deployment Topology

Once the platform grows significantly:

Internet
  │
WAF / CDN
  │
Global Load Balancer
  │
API Gateway
  │
Kubernetes Cluster / Container Platform
  │
Independent Services
- Auth
- Property
- Finance
- Maintenance
- Vendors
- Notifications
- Governance
- Documents
- Search sync
- Reporting
  │
Message Broker
  │
PostgreSQL Cluster + Read Replicas
Redis Cluster
Object Storage
Search Cluster
Data Warehouse
Monitoring / Logging / Tracing

# 7. Environment Strategy

Maintain at least 4 environments.

## 1. Local Development

Used by engineers for module work.

## 2. Shared Dev

Integration environment for continuous development.

## 3. Staging / UAT

Must mirror production closely.

## 4. Production

Live environment.

For finance-sensitive workflows, staging must support:

- full billing runs

- payment scenarios

- reversal cases

- arrears logic

- document generation

- migration rehearsal

# 8. Security Architecture

This platform handles:

- personal data

- financial data

- governance records

- vendor and resident records

So the security baseline must be serious.

## 8.1 Authentication Controls

- JWT access tokens

- rotating refresh tokens

- MFA for admin and syndic managers

- optional MFA for residents

- session/device tracking

## 8.2 Authorization Controls

- RBAC

- tenant scoping on every request

- role permissions by development

- object-level checks where needed

## 8.3 Data Protection

- TLS in transit

- encrypted DB storage

- encrypted object storage

- strong password hashing

- secrets in managed secret store

- no credentials in code or configs

## 8.4 Finance Controls

- immutable journal entries

- reversal-based corrections

- audit logs for adjustments

- maker-checker flow for selected payables or financial approvals

- locked accounting periods if later needed

## 8.5 Audit Controls

Every critical action should log:

- user

- timestamp

- tenant/development

- action type

- entity

- before/after values where appropriate

# 9. CI/CD Pipeline

A proper CI/CD pipeline is essential.

## 9.1 Source Control

- GitHub or GitLab

- trunk-based or protected main branch with PR reviews

## 9.2 CI Steps

On each PR:

- lint

- unit tests

- type checks

- security scan

- build validation

## 9.3 CD Steps

On merge to main:

- build Docker images

- push to registry

- deploy to dev/staging

- run smoke tests

Production deploy:

- manual approval gate

- blue/green or rolling deployment

## 9.4 Recommended Tools

- GitHub Actions or GitLab CI

- Docker registry

- IaC via Terraform

- environment variables and secrets through secret manager

# 10. Observability and Monitoring

This is vital because the platform includes payments, billing, notifications and resident operations.

## 10.1 Metrics

Track:

- API latency

- error rates

- DB query timings

- queue backlog

- payment processing success

- billing run completion

- notification delivery success

- mobile/API response time

## 10.2 Logging

Centralized structured logging:

- request ID

- user ID

- tenant ID

- service name

- severity

- action context

## 10.3 Tracing

Use distributed tracing when services begin splitting further.

## 10.4 Alerting

Set alerts for:

- app downtime

- queue backlog

- billing failures

- payment errors

- DB connection saturation

- storage errors

- unusual auth failures

# 11. Performance & Scaling Rules

To reach national scale, apply these practical rules early.

## 11.1 API Rules

- paginate all list endpoints

- enforce filtering

- avoid unbounded queries

- use caching on dashboards and frequent lookups

## 11.2 DB Rules

- index all foreign keys

- index invoice status, due date, unit_id, development_id

- index maintenance status, vendor_id, created_at

- use partitions on largest tables as scale grows:

  - invoices

  - payments

  - notifications

  - audit logs

  - maintenance requests

## 11.3 Async Rules

Push non-critical tasks off request path:

- email

- SMS

- push notifications

- report generation

- PDF rendering

- search indexing

- analytics aggregation

## 11.4 Storage Rules

- lifecycle old files to cheaper storage tiers if needed

- compress images/PDFs where possible

- use CDN for static file delivery

# 12. Exact MVP Functional Priorities by Technical Order

The most practical order for the engineering team is this.

## Phase 1: Foundation

- identity & auth

- tenant/development structure

- units / owners / tenants

- base permissions

- platform config

## Phase 2: Finance Core

- billing rules

- invoice generation

- ledger postings

- payment recording

- statements

- arrears

## Phase 3: Maintenance Core

- maintenance request intake

- work orders

- vendor registry

- vendor assignments

## Phase 4: Resident Experience

- mobile app auth

- dashboard

- invoices/statements

- maintenance submission

- announcements

- documents

## Phase 5: Admin & Governance

- subscription management

- onboarding flow

- meetings

- voting

- reporting

- dashboard aggregation

## Phase 6: Hardening

- audit logs

- performance tuning

- security review

- pilot support tooling

This order reduces delivery risk.

# 13. Practical 6-Month Technical Sprint Breakdown

## Month 1

- repository setup

- CI/CD

- infra foundation

- auth service

- tenant model

- property data model

- UI wireframes

## Month 2

- development/building/unit APIs

- owner/tenant assignment

- role mapping

- resident profile

- admin console shell

## Month 3

- billing rules

- invoice generation

- ledger model

- statements

- arrears engine

## Month 4

- payments

- reconciliation

- expenses

- funds

- maintenance requests

- work orders

## Month 5

- vendor registry

- mobile app core

- announcements

- documents

- notifications

## Month 6

- meetings/voting basic

- reporting dashboards

- onboarding workflows

- full QA

- performance test

- pilot deployment

# 14. Recommended Team Structure for This Architecture

## Core Engineering

- 1 Tech Lead / Solution Architect

- 3 Backend Developers

- 2 Frontend Developers

- 2 Mobile Developers

- 1 DevOps Engineer

- 2 QA Engineers

## Product / Delivery

- 1 Product Manager

- 1 Business Analyst / Functional Lead

- 1 UI/UX Designer

## Optional Specialist Inputs

- finance/accounting advisor

- cybersecurity reviewer

- implementation/onboarding coordinator

# 15. Suggested Initial Non-Functional Targets

These are good practical engineering targets for MVP.

## Availability

- 99.5%+ target for MVP

- higher later as platform matures

## API response time

- most requests under 500 ms

- dashboards may use caching

## Billing run

- monthly billing for pilot developments should complete within minutes

## File operations

- secure and traceable

- signed URL access

- controlled permissions

## Auditability

- all finance actions logged

- all role changes logged

- all governance actions logged

# 16. Recommended Architecture Decision Summary

For your product, I recommend the following exact technical choices for MVP:

### Frontend

- Flutter mobile app

- React / Next.js web consoles

### Backend

- NestJS modular backend

- 7 deployable backend apps

### Data

- PostgreSQL

- Redis

- RabbitMQ

- S3-compatible object storage

- OpenSearch

### Hosting

- AWS ECS Fargate for MVP

- move to EKS/Kubernetes later if needed

### Delivery

- Docker

- Terraform

- GitHub Actions

- Prometheus/Grafana + centralized logging

This gives the best balance of:

- speed

- maintainability

- scalability

- commercial readiness

# 17. Final Implementation Guidance

The most important technical principle for this platform is:

build the MVP as a disciplined modular platform, not as a loose prototype.

That means:

- strong domain boundaries

- finance-grade data design

- correct tenant scoping

- robust audit trails

- async processing where appropriate

- simple but serious DevOps

If that is done correctly, the platform can start small with 5 pilot developments and still evolve into a national-scale property governance SaaS without being rebuilt from scratch.

The next best deliverable is a developer execution pack containing:
database schema by module, endpoint specifications, user roles matrix, and detailed sprint backlog in tabular format for the first 24 weeks.

Below is the developer execution pack for the Mauritius Syndic Management SaaS Platform, prepared as a practical implementation document for product, engineering, QA, and delivery teams.

It contains:

- database schema by module

- endpoint specifications

- user roles matrix

- detailed 24-week sprint backlog in tabular format

This pack is designed for a 6-month MVP build with a strong commercial-grade foundation.

# 1. Database Schema by Module

The schema below is organized by domain. For MVP, these can live in a single PostgreSQL instance using separate schemas.

## 1.1 Identity & Access Module

### Table: users

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| first_name | varchar(100) |  |
| last_name | varchar(100) |  |
| email | varchar(255) | unique |
| phone | varchar(50) | nullable |
| password_hash | text |  |
| status | varchar(30) | active, suspended, invited |
| last_login_at | timestamp | nullable |
| created_at | timestamp |  |
| updated_at | timestamp |  |

### Table: roles

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| code | varchar(50) | unique |
| name | varchar(100) |  |
| description | text |  |

### Table: permissions

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| code | varchar(100) | unique |
| name | varchar(150) |  |
| description | text |  |

### Table: role_permissions

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| role_id | UUID | FK roles |
| permission_id | UUID | FK permissions |

### Table: user_role_assignments

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| role_id | UUID | FK roles |
| development_id | UUID | nullable; tenant-scoped |
| building_id | UUID | nullable |
| start_date | date | nullable |
| end_date | date | nullable |

### Table: refresh_tokens

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| token_hash | text |  |
| expires_at | timestamp |  |
| revoked_at | timestamp | nullable |
| device_label | varchar(150) | nullable |

### Table: mfa_challenges

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| challenge_type | varchar(30) | email_otp, sms_otp |
| code_hash | text |  |
| expires_at | timestamp |  |
| verified_at | timestamp | nullable |

### Table: audit_logs

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | nullable |
| development_id | UUID | nullable |
| module | varchar(50) | finance, maintenance, auth |
| entity_type | varchar(50) | invoice, unit, role |
| entity_id | UUID | nullable |
| action | varchar(50) | create, update, delete, approve |
| before_json | jsonb | nullable |
| after_json | jsonb | nullable |
| ip_address | varchar(64) | nullable |
| created_at | timestamp |  |

## 1.2 Platform / Tenant Module

### Table: developments

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| code | varchar(50) | unique |
| name | varchar(255) |  |
| development_type | varchar(50) | apartment, gated, estate, mixed |
| address_line_1 | varchar(255) |  |
| address_line_2 | varchar(255) | nullable |
| city | varchar(100) |  |
| district | varchar(100) | nullable |
| country | varchar(100) | default Mauritius |
| status | varchar(30) | draft, active, suspended |
| launch_date | date | nullable |
| created_at | timestamp |  |
| updated_at | timestamp |  |

### Table: development_settings

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| currency_code | varchar(10) | MUR |
| timezone | varchar(50) | Indian/Mauritius |
| billing_day | int | 1-28 |
| arrears_grace_days | int |  |
| penalty_rate_percent | numeric(6,2) | nullable |
| allow_online_payments | boolean |  |
| allow_resident_voting | boolean |  |
| created_at | timestamp |  |

### Table: buildings

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| code | varchar(50) |  |
| name | varchar(150) |  |
| number_of_floors | int | nullable |
| status | varchar(30) | active, inactive |

### Table: units

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| building_id | UUID | FK buildings nullable |
| unit_number | varchar(50) |  |
| unit_type | varchar(50) | apartment, villa, lot, office |
| floor_number | int | nullable |
| internal_area_sqm | numeric(10,2) | nullable |
| ownership_share | numeric(10,6) | nullable |
| status | varchar(30) | occupied, vacant, inactive |
| created_at | timestamp |  |

### Table: parking_spaces

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| unit_id | UUID | nullable |
| code | varchar(50) |  |
| status | varchar(30) | allocated, free |

### Table: amenities

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| code | varchar(50) |  |
| name | varchar(150) |  |
| amenity_type | varchar(50) | pool, gym, hall |
| status | varchar(30) | active, inactive |

## 1.3 Resident / Occupancy Module

### Table: owners

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| owner_type | varchar(30) | individual, company |
| national_id_no | varchar(50) | nullable |
| tax_no | varchar(50) | nullable |

### Table: tenants

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| emergency_contact_name | varchar(150) | nullable |
| emergency_contact_phone | varchar(50) | nullable |

### Table: unit_owners

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| unit_id | UUID | FK units |
| owner_id | UUID | FK owners |
| ownership_percentage | numeric(8,4) |  |
| is_primary_contact | boolean |  |
| start_date | date |  |
| end_date | date | nullable |

### Table: unit_tenants

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| unit_id | UUID | FK units |
| tenant_id | UUID | FK tenants |
| lease_start_date | date |  |
| lease_end_date | date | nullable |
| is_current | boolean |  |

### Table: resident_preferences

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| language_code | varchar(10) | en, fr |
| email_notifications | boolean |  |
| push_notifications | boolean |  |
| sms_notifications | boolean |  |

### Table: board_members

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| user_id | UUID | FK users |
| role_name | varchar(100) | chair, treasurer, secretary |
| start_date | date |  |
| end_date | date | nullable |

## 1.4 Finance Module

### Table: chart_of_accounts

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| code | varchar(30) |  |
| name | varchar(150) |  |
| account_type | varchar(30) | asset, liability, income, expense, fund |
| parent_account_id | UUID | nullable self-FK |
| is_active | boolean |  |

### Table: billing_rules

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| name | varchar(150) |  |
| billing_frequency | varchar(30) | monthly, quarterly |
| allocation_basis | varchar(30) | fixed, ownership_share, unit_type |
| default_amount | numeric(12,2) | nullable |
| effective_from | date |  |
| effective_to | date | nullable |
| status | varchar(30) | active, inactive |

### Table: billing_rule_unit_overrides

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| billing_rule_id | UUID | FK billing_rules |
| unit_id | UUID | FK units |
| override_amount | numeric(12,2) | nullable |

### Table: invoices

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| unit_id | UUID | FK units |
| invoice_number | varchar(50) | unique per development |
| invoice_date | date |  |
| due_date | date |  |
| total_amount | numeric(12,2) |  |
| balance_amount | numeric(12,2) |  |
| currency_code | varchar(10) | MUR |
| status | varchar(30) | draft, issued, partially_paid, paid, cancelled |
| created_at | timestamp |  |

### Table: invoice_items

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| invoice_id | UUID | FK invoices |
| line_no | int |  |
| description | varchar(255) |  |
| account_id | UUID | FK chart_of_accounts |
| quantity | numeric(12,2) | default 1 |
| unit_price | numeric(12,2) |  |
| line_amount | numeric(12,2) |  |

### Table: payments

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| payer_user_id | UUID | nullable |
| payment_reference | varchar(100) | nullable |
| payment_date | timestamp |  |
| amount_received | numeric(12,2) |  |
| payment_method | varchar(30) | cash, bank_transfer, card, juice |
| status | varchar(30) | pending, confirmed, reversed |
| notes | text | nullable |

### Table: payment_allocations

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| payment_id | UUID | FK payments |
| invoice_id | UUID | FK invoices |
| allocated_amount | numeric(12,2) |  |

### Table: journal_entries

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| entry_no | varchar(50) |  |
| entry_date | date |  |
| source_type | varchar(50) | invoice, payment, expense, adjustment |
| source_id | UUID | nullable |
| description | varchar(255) |  |
| status | varchar(30) | posted, reversed |
| created_at | timestamp |  |

### Table: journal_lines

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| journal_entry_id | UUID | FK journal_entries |
| account_id | UUID | FK chart_of_accounts |
| debit_amount | numeric(12,2) | default 0 |
| credit_amount | numeric(12,2) | default 0 |
| unit_id | UUID | nullable |
| vendor_id | UUID | nullable |

### Table: supplier_invoices

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| vendor_id | UUID | FK vendors |
| supplier_invoice_no | varchar(100) |  |
| invoice_date | date |  |
| due_date | date | nullable |
| amount | numeric(12,2) |  |
| vat_amount | numeric(12,2) | default 0 |
| status | varchar(30) | draft, pending_approval, approved, paid |
| description | text | nullable |

### Table: expenses

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| expense_date | date |  |
| account_id | UUID | FK chart_of_accounts |
| vendor_id | UUID | nullable |
| supplier_invoice_id | UUID | nullable |
| amount | numeric(12,2) |  |
| description | text |  |
| status | varchar(30) | draft, approved, posted |

### Table: fund_accounts

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| fund_type | varchar(30) | reserve, sinking, maintenance |
| name | varchar(150) |  |
| linked_account_id | UUID | FK chart_of_accounts |

### Table: budgets

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| fiscal_year | int |  |
| version_no | int |  |
| status | varchar(30) | draft, approved |
| created_at | timestamp |  |

### Table: budget_lines

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| budget_id | UUID | FK budgets |
| account_id | UUID | FK chart_of_accounts |
| annual_amount | numeric(12,2) |  |

## 1.5 Maintenance Module

### Table: maintenance_categories

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | nullable for global categories |
| code | varchar(50) | plumbing, electrical |
| name | varchar(100) |  |

### Table: maintenance_requests

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| unit_id | UUID | nullable |
| category_id | UUID | FK maintenance_categories |
| submitted_by_user_id | UUID | FK users |
| title | varchar(150) |  |
| description | text |  |
| priority | varchar(20) | low, medium, high, urgent |
| status | varchar(30) | submitted, assigned, in_progress, resolved, closed |
| submitted_at | timestamp |  |
| resolved_at | timestamp | nullable |

### Table: maintenance_request_attachments

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| maintenance_request_id | UUID | FK maintenance_requests |
| file_path | text |  |
| file_type | varchar(50) | image/jpeg, pdf |
| uploaded_at | timestamp |  |

### Table: work_orders

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| maintenance_request_id | UUID | FK maintenance_requests |
| vendor_id | UUID | nullable |
| work_order_no | varchar(50) |  |
| assigned_to_user_id | UUID | nullable |
| scheduled_date | date | nullable |
| status | varchar(30) | open, accepted, in_progress, completed, cancelled |
| estimated_cost | numeric(12,2) | nullable |
| actual_cost | numeric(12,2) | nullable |
| completed_at | timestamp | nullable |

### Table: work_order_updates

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| work_order_id | UUID | FK work_orders |
| status | varchar(30) |  |
| note | text | nullable |
| updated_by_user_id | UUID | FK users |
| created_at | timestamp |  |

### Table: assets

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| asset_code | varchar(50) |  |
| asset_name | varchar(150) |  |
| category | varchar(50) | lift, gate, pump |
| location | varchar(150) | nullable |
| install_date | date | nullable |
| warranty_expiry_date | date | nullable |
| status | varchar(30) | active, inactive, retired |

### Table: preventive_maintenance_plans

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| asset_id | UUID | FK assets |
| title | varchar(150) |  |
| frequency | varchar(30) | monthly, quarterly |
| next_due_date | date |  |
| vendor_id | UUID | nullable |
| status | varchar(30) | active, paused |

### Table: incidents

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| incident_type | varchar(50) | security, water_leak, power_failure |
| title | varchar(150) |  |
| description | text |  |
| severity | varchar(20) | low, medium, high, critical |
| reported_by_user_id | UUID | FK users |
| status | varchar(30) | open, under_review, closed |
| occurred_at | timestamp | nullable |
| created_at | timestamp |  |

## 1.6 Vendor Module

### Table: vendors

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| company_name | varchar(255) |  |
| contact_name | varchar(150) | nullable |
| email | varchar(255) |  |
| phone | varchar(50) |  |
| brn_no | varchar(100) | nullable |
| vat_no | varchar(100) | nullable |
| address | text | nullable |
| status | varchar(30) | pending, active, suspended |
| created_at | timestamp |  |

### Table: vendor_categories

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| code | varchar(50) | unique |
| name | varchar(100) |  |

### Table: vendor_services

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| vendor_id | UUID | FK vendors |
| vendor_category_id | UUID | FK vendor_categories |
| description | text | nullable |
| service_area | varchar(150) | nullable |
| is_active | boolean |  |

### Table: vendor_documents

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| vendor_id | UUID | FK vendors |
| document_type | varchar(50) | brn, insurance, id, compliance |
| file_path | text |  |
| expiry_date | date | nullable |

### Table: vendor_reviews

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| vendor_id | UUID | FK vendors |
| development_id | UUID | FK developments |
| work_order_id | UUID | nullable |
| rating | int | 1-5 |
| review_text | text | nullable |
| reviewed_by_user_id | UUID | FK users |
| created_at | timestamp |  |

### Table: vendor_subscriptions

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| vendor_id | UUID | FK vendors |
| plan_name | varchar(100) | standard, premium |
| start_date | date |  |
| end_date | date |  |
| amount | numeric(12,2) |  |
| status | varchar(30) | active, expired, suspended |

## 1.7 Communication & Governance Module

### Table: announcements

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| title | varchar(200) |  |
| content | text |  |
| audience_scope | varchar(30) | all, owners_only, tenants_only, board_only |
| published_by_user_id | UUID | FK users |
| published_at | timestamp |  |
| status | varchar(30) | draft, published, archived |

### Table: notifications

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| user_id | UUID | FK users |
| channel | varchar(20) | push, email, sms, in_app |
| title | varchar(150) |  |
| message | text |  |
| delivery_status | varchar(30) | queued, sent, failed, read |
| related_entity_type | varchar(50) | invoice, maintenance_request |
| related_entity_id | UUID | nullable |
| created_at | timestamp |  |

### Table: message_threads

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| subject | varchar(150) | nullable |
| created_by_user_id | UUID | FK users |
| created_at | timestamp |  |

### Table: message_thread_participants

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| thread_id | UUID | FK message_threads |
| user_id | UUID | FK users |

### Table: messages

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| thread_id | UUID | FK message_threads |
| sender_user_id | UUID | FK users |
| message_body | text |  |
| created_at | timestamp |  |

### Table: meetings

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| meeting_type | varchar(30) | AGM, SGM, committee |
| title | varchar(200) |  |
| scheduled_at | timestamp |  |
| venue | varchar(255) | nullable |
| status | varchar(30) | draft, scheduled, completed, cancelled |
| created_by_user_id | UUID | FK users |

### Table: meeting_agenda_items

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| meeting_id | UUID | FK meetings |
| item_no | int |  |
| title | varchar(200) |  |
| description | text | nullable |

### Table: meeting_documents

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| meeting_id | UUID | FK meetings |
| document_id | UUID | FK documents |

### Table: votes

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| meeting_id | UUID | FK meetings |
| resolution_title | varchar(255) |  |
| voting_method | varchar(30) | one_unit_one_vote, weighted_share |
| opens_at | timestamp |  |
| closes_at | timestamp |  |
| status | varchar(30) | draft, open, closed |

### Table: vote_responses

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| vote_id | UUID | FK votes |
| unit_id | UUID | FK units |
| responded_by_user_id | UUID | FK users |
| vote_option | varchar(20) | yes, no, abstain |
| voting_weight | numeric(10,4) | nullable |
| responded_at | timestamp |  |

## 1.8 Documents & Platform Admin Module

### Table: documents

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | nullable |
| module | varchar(50) | finance, governance, maintenance, vendor |
| title | varchar(255) |  |
| document_type | varchar(50) | invoice_pdf, minutes, contract |
| file_path | text |  |
| mime_type | varchar(100) |  |
| uploaded_by_user_id | UUID | FK users |
| created_at | timestamp |  |

### Table: document_permissions

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| document_id | UUID | FK documents |
| role_code | varchar(50) | resident, manager, admin |
| can_view | boolean |  |
| can_download | boolean |  |

### Table: subscriptions

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| setup_fee_amount | numeric(12,2) |  |
| monthly_unit_rate | numeric(12,2) | default 100 |
| vat_rate | numeric(5,2) | default 15 |
| active_units_count | int |  |
| status | varchar(30) | trial, active, suspended |
| start_date | date |  |
| end_date | date | nullable |

### Table: subscription_invoices

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| subscription_id | UUID | FK subscriptions |
| invoice_no | varchar(50) |  |
| billing_period_start | date |  |
| billing_period_end | date |  |
| net_amount | numeric(12,2) |  |
| vat_amount | numeric(12,2) |  |
| gross_amount | numeric(12,2) |  |
| status | varchar(30) | issued, paid, overdue |

### Table: onboarding_checklists

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | FK developments |
| checklist_item | varchar(200) |  |
| status | varchar(30) | pending, done, blocked |
| owner_user_id | UUID | nullable |
| due_date | date | nullable |

### Table: feature_flags

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | PK |
| development_id | UUID | nullable |
| feature_key | varchar(100) |  |
| is_enabled | boolean |  |
| config_json | jsonb | nullable |

# 2. Endpoint Specifications

Below is the MVP endpoint inventory with practical request intent.

## 2.1 Authentication & User Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| POST | /auth/login | User login | all |
| POST | /auth/refresh | Refresh token | all |
| POST | /auth/logout | Logout | all |
| POST | /auth/forgot-password | Start password reset | all |
| POST | /auth/reset-password | Complete password reset | all |
| POST | /auth/mfa/request | Request OTP | all |
| POST | /auth/mfa/verify | Verify OTP | all |
| GET | /users/me | Current profile | all |
| PATCH | /users/me | Update own profile | all |
| GET | /admin/users | List users | platform_admin |
| POST | /admin/users | Create/invite user | platform_admin |

## 2.2 Development / Property Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /developments | List developments | platform_admin, syndic_manager |
| POST | /developments | Create development | platform_admin |
| GET | /developments/{id} | View development | platform_admin, syndic_manager |
| PATCH | /developments/{id} | Update development | platform_admin |
| GET | /developments/{id}/settings | View settings | platform_admin, syndic_manager |
| PATCH | /developments/{id}/settings | Update settings | platform_admin |
| GET | /developments/{id}/buildings | List buildings | manager, admin |
| POST | /developments/{id}/buildings | Create building | manager, admin |
| GET | /buildings/{id}/units | List units | manager, admin |
| POST | /buildings/{id}/units | Create unit | manager, admin |
| GET | /units/{id} | View unit | manager, admin, resident own-unit |
| PATCH | /units/{id} | Update unit | manager, admin |
| GET | /units/{id}/owners | List owners | manager, admin |
| POST | /units/{id}/owners | Assign owner | manager, admin |
| GET | /units/{id}/tenants | List tenants | manager, admin |
| POST | /units/{id}/tenants | Assign tenant | manager, admin |

## 2.3 Resident / Occupancy Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /owners | List owners | manager, admin |
| POST | /owners | Create owner profile | manager, admin |
| GET | /tenants | List tenants | manager, admin |
| POST | /tenants | Create tenant profile | manager, admin |
| GET | /residents/preferences | Get own preferences | resident |
| PATCH | /residents/preferences | Update own preferences | resident |
| GET | /board-members | List board roles | manager, admin, board |
| POST | /board-members | Assign board role | manager, admin |

## 2.4 Finance Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /finance/billing-rules | List billing rules | manager, admin |
| POST | /finance/billing-rules | Create billing rule | manager, admin |
| PATCH | /finance/billing-rules/{id} | Update billing rule | manager, admin |
| POST | /finance/billing-runs | Trigger billing run | manager, admin |
| GET | /finance/invoices | List invoices | manager, admin |
| POST | /finance/invoices | Create manual invoice | manager, admin |
| GET | /finance/invoices/{id} | View invoice | manager, admin, resident own-unit |
| POST | /finance/invoices/{id}/issue | Issue invoice | manager, admin |
| GET | /finance/invoices/{id}/pdf | Download invoice PDF | manager, admin, resident own-unit |
| GET | /finance/payments | List payments | manager, admin |
| POST | /finance/payments | Record payment | manager, admin |
| POST | /finance/payments/{id}/allocate | Allocate payment | manager, admin |
| POST | /finance/payments/{id}/reverse | Reverse payment | admin |
| GET | /finance/arrears | Arrears report | manager, admin |
| GET | /finance/statements/unit/{unitId} | Unit statement | manager, admin, resident own-unit |
| GET | /finance/supplier-invoices | Supplier invoice list | manager, admin |
| POST | /finance/supplier-invoices | Create supplier invoice | manager, admin |
| POST | /finance/supplier-invoices/{id}/approve | Approve supplier invoice | admin |
| GET | /finance/expenses | Expense list | manager, admin |
| POST | /finance/expenses | Record expense | manager, admin |
| GET | /finance/funds | Fund balances | manager, admin, board |
| GET | /finance/budgets | Budget list | manager, admin, board |
| POST | /finance/budgets | Create budget | manager, admin |
| POST | /finance/budgets/{id}/approve | Approve budget | admin, board |

## 2.5 Maintenance Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /maintenance/requests | List requests | manager, admin |
| POST | /maintenance/requests | Create request | resident, manager |
| GET | /maintenance/requests/{id} | View request | manager, admin, resident own request |
| PATCH | /maintenance/requests/{id} | Update request | manager, admin |
| POST | /maintenance/requests/{id}/assign | Assign to vendor / create WO | manager, admin |
| GET | /maintenance/work-orders | List work orders | manager, admin, vendor assigned |
| GET | /maintenance/work-orders/{id} | View work order | manager, admin, vendor assigned |
| PATCH | /maintenance/work-orders/{id} | Update WO status | manager, admin, vendor assigned |
| POST | /maintenance/work-orders/{id}/complete | Mark completed | manager, admin |
| GET | /maintenance/assets | Asset register | manager, admin |
| POST | /maintenance/assets | Create asset | manager, admin |
| GET | /maintenance/plans | Preventive plans | manager, admin |
| POST | /maintenance/plans | Create preventive plan | manager, admin |
| GET | /maintenance/incidents | Incident list | manager, admin |
| POST | /maintenance/incidents | Log incident | resident, security, manager |

## 2.6 Vendor Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /vendors | List vendors | manager, admin |
| POST | /vendors | Create vendor | admin, manager |
| GET | /vendors/{id} | View vendor | manager, admin |
| PATCH | /vendors/{id} | Update vendor | admin, manager |
| GET | /vendors/categories | List service categories | all authenticated |
| POST | /vendors/{id}/services | Add service | admin, vendor self |
| GET | /vendors/{id}/reviews | View reviews | manager, admin |
| POST | /vendors/{id}/reviews | Submit review | manager, admin |
| GET | /vendors/{id}/documents | View compliance docs | admin, manager |
| POST | /vendors/{id}/documents | Upload vendor doc | admin, vendor self |

## 2.7 Communication & Governance Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /announcements | List announcements | all authenticated within tenant |
| POST | /announcements | Publish announcement | manager, admin |
| GET | /notifications | List user notifications | all |
| PATCH | /notifications/{id}/read | Mark read | all |
| GET | /messages/threads | List message threads | all authenticated within tenant |
| POST | /messages/threads | Start thread | resident, manager, admin |
| POST | /messages/threads/{id}/messages | Send message | thread participants |
| GET | /meetings | List meetings | manager, admin, board, resident |
| POST | /meetings | Create meeting | manager, admin |
| GET | /meetings/{id} | View meeting | meeting audience |
| POST | /meetings/{id}/agenda-items | Add agenda | manager, admin |
| POST | /meetings/{id}/documents | Attach docs | manager, admin |
| POST | /votes | Create vote | manager, admin |
| GET | /votes/{id} | View vote | eligible audience |
| POST | /votes/{id}/responses | Submit vote | eligible voter |
| GET | /votes/{id}/results | View result | manager, admin, board |

## 2.8 Documents & Platform Admin Endpoints

| Method | Endpoint | Purpose | Roles |
| --- | --- | --- | --- |
| GET | /documents | List documents | scoped by permissions |
| POST | /documents | Upload document | manager, admin |
| GET | /documents/{id} | View metadata | scoped |
| GET | /documents/{id}/download | Download file | scoped |
| GET | /platform/subscriptions | List subscriptions | platform_admin |
| POST | /platform/subscriptions | Create subscription | platform_admin |
| PATCH | /platform/subscriptions/{id} | Update subscription | platform_admin |
| GET | /platform/onboarding/{developmentId} | View onboarding checklist | platform_admin, manager |
| PATCH | /platform/onboarding/{itemId} | Update checklist item | platform_admin, manager |
| GET | /platform/feature-flags | List flags | platform_admin |
| PATCH | /platform/feature-flags/{id} | Update flag | platform_admin |
| GET | /platform/analytics/overview | Platform KPIs | platform_admin |

# 3. User Roles Matrix

Below is the recommended access matrix for MVP.

## 3.1 Core Roles

- platform_admin

- finance_admin

- syndic_manager

- assistant_manager

- board_member

- resident_owner

- resident_tenant

- vendor_user

- security_user (optional light role)

- support_user (operator support)

## 3.2 Role Capabilities Matrix

| Capability | Platform Admin | Finance Admin | Syndic Manager | Assistant Manager | Board Member | Owner | Tenant | Vendor | Security |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Create developments | ✓ |  |  |  |  |  |  |  |  |
| Manage subscriptions | ✓ |  |  |  |  |  |  |  |  |
| Configure tenant settings | ✓ |  | ✓ |  |  |  |  |  |  |
| Create buildings/units | ✓ |  | ✓ | ✓ |  |  |  |  |  |
| Assign owners/tenants | ✓ |  | ✓ | ✓ |  |  |  |  |  |
| View all residents in tenant | ✓ |  | ✓ | ✓ | limited | own | own |  |  |
| Create billing rules |  | ✓ | ✓ |  |  |  |  |  |  |
| Run billing cycle |  | ✓ | ✓ |  |  |  |  |  |  |
| Record payments |  | ✓ | ✓ | ✓ |  |  |  |  |  |
| Reverse payments |  | ✓ |  |  |  |  |  |  |  |
| View all finance reports | ✓ | ✓ | ✓ | limited | limited | own | own |  |  |
| View own statement |  |  |  |  |  | ✓ | limited |  |  |
| Submit maintenance request |  |  | ✓ | ✓ | ✓ | ✓ | ✓ |  | ✓ |
| Manage work orders |  |  | ✓ | ✓ |  |  |  | limited assigned |  |
| View assigned work orders |  |  |  |  |  |  |  | ✓ |  |
| Register / manage vendors | ✓ |  | ✓ | ✓ |  |  |  | own profile |  |
| Publish announcements |  |  | ✓ | ✓ | limited |  |  |  |  |
| View announcements | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | ✓ | limited | ✓ |
| Create meetings |  |  | ✓ | ✓ | limited |  |  |  |  |
| Vote on resolutions |  |  |  |  | ✓ | ✓ if eligible |  |  |  |
| Upload governance docs |  |  | ✓ | ✓ | limited |  |  |  |  |
| View governance docs | ✓ | ✓ | ✓ | ✓ | ✓ | scoped | scoped |  |  |
| Access audit logs | ✓ | ✓ limited finance | limited |  |  |  |  |  |  |

### Notes

Resident owners should usually have:

- full access to their own invoices/statements

- access to announcements and allowed documents

- voting rights where applicable

Resident tenants should usually have:

- access to notices, maintenance, selected documents

- no voting on ownership matters unless specifically configured

Vendor users should have:

- access only to their own profile and assigned work orders

# 4. Detailed 24-Week Sprint Backlog

Below is a practical sprint-by-sprint execution plan.
Assumption: 2-week sprints, total 12 sprints over 24 weeks.

## 4.1 Sprint Plan Summary

| Sprint | Weeks | Theme |
| --- | --- | --- |
| Sprint 1 | 1–2 | Foundation and environment setup |
| Sprint 2 | 3–4 | Auth and user management |
| Sprint 3 | 5–6 | Development, building, unit registry |
| Sprint 4 | 7–8 | Ownership, tenancy, resident profiles |
| Sprint 5 | 9–10 | Billing rules and invoice engine |
| Sprint 6 | 11–12 | Payments, allocations, statements |
| Sprint 7 | 13–14 | Expenses, supplier invoices, funds |
| Sprint 8 | 15–16 | Maintenance requests and work orders |
| Sprint 9 | 17–18 | Vendor management and asset register |
| Sprint 10 | 19–20 | Resident mobile features and notifications |
| Sprint 11 | 21–22 | Governance, meetings, documents |
| Sprint 12 | 23–24 | Hardening, pilot onboarding, go-live |

## 4.2 Detailed Sprint Backlog

### Sprint 1 — Weeks 1–2

Objective: project foundation

| Work Item | Description | Owner |
| --- | --- | --- |
| Repo setup | backend, web, mobile repos | Tech Lead |
| CI/CD baseline | lint, test, build pipeline | DevOps |
| Environment provisioning | dev, staging basics | DevOps |
| Architecture skeleton | apps/modules structure | Tech Lead |
| Coding standards | naming, branching, review rules | Tech Lead |
| Base DB setup | PostgreSQL schemas and migrations framework | Backend |
| UI wireframes | core user flows | UX |
| Backlog refinement | prioritize MVP stories | PM / BA |

Outputs: running skeleton apps, CI/CD live, DB migration system, initial UI wireframes.

### Sprint 2 — Weeks 3–4

Objective: auth, roles, sessions

| Work Item | Description | Owner |
| --- | --- | --- |
| User entity | users table + CRUD | Backend |
| Roles and permissions | RBAC schema | Backend |
| Login endpoint | auth + token issue | Backend |
| Refresh token flow | secure token rotation | Backend |
| Forgot/reset password | email reset flow | Backend |
| Session tracking | session/device records | Backend |
| Login UI | web and mobile login screens | Frontend / Mobile |
| Audit logging base | auth event audit | Backend |

Outputs: secure login, role model, password reset, base audit logs.

### Sprint 3 — Weeks 5–6

Objective: property core registry

| Work Item | Description | Owner |
| --- | --- | --- |
| Development entity/API | create and manage developments | Backend |
| Development settings | billing day, payment options | Backend |
| Building registry | CRUD buildings | Backend |
| Unit registry | CRUD units | Backend |
| Parking and amenities | base setup | Backend |
| Admin screens | development/building/unit UI | Frontend |
| Validation rules | unique unit numbering, required fields | Backend |
| Search basics | development/building/unit lookup | Backend |

Outputs: property structure fully manageable from admin/manager web console.

### Sprint 4 — Weeks 7–8

Objective: ownership and occupancy

| Work Item | Description | Owner |
| --- | --- | --- |
| Owner profiles | create/list/update owners | Backend |
| Tenant profiles | create/list/update tenants | Backend |
| Unit-owner mapping | assign owner(s) to units | Backend |
| Unit-tenant mapping | assign tenant to unit | Backend |
| Occupancy history | historical tracking | Backend |
| Resident preferences | notification preferences | Backend |
| Board member records | assign committee roles | Backend |
| UI for resident records | web screens for managers | Frontend |

Outputs: complete resident/occupancy model.

### Sprint 5 — Weeks 9–10

Objective: billing engine and invoices

| Work Item | Description | Owner |
| --- | --- | --- |
| Chart of accounts | setup account master | Backend |
| Billing rules | recurring service charge rules | Backend |
| Billing calculation engine | fixed / share-based allocation | Backend |
| Invoice generation | invoice header and lines | Backend |
| Invoice statuses | draft, issued, paid, cancelled | Backend |
| Invoice PDF template | initial branded PDF | Backend / Frontend |
| Invoice list UI | manager screens | Frontend |
| Billing run job | trigger billing for one development | Backend |

Outputs: billing rules working, invoices generated, invoice PDFs available.

### Sprint 6 — Weeks 11–12

Objective: payments and owner statements

| Work Item | Description | Owner |
| --- | --- | --- |
| Payment recording | manual payment entry | Backend |
| Payment allocations | apply payment to invoices | Backend |
| Partial payments | support partial settlement | Backend |
| Payment reversal logic | controlled reversal flow | Backend |
| Journal entry posting | invoice/payment accounting entries | Backend |
| Arrears report | overdue balances aging | Backend |
| Unit statement | ledger-like statement per unit | Backend |
| Payment UI | manager payment capture screen | Frontend |

Outputs: receivables loop complete from invoice to statement.

### Sprint 7 — Weeks 13–14

Objective: supplier-side finance and funds

| Work Item | Description | Owner |
| --- | --- | --- |
| Supplier invoices | register vendor invoices | Backend |
| Expense capture | operating expenses | Backend |
| Approval statuses | pending/approved/posted | Backend |
| Fund accounts | reserve/sinking/maintenance funds | Backend |
| Budget entity | annual budget setup | Backend |
| Budget lines | account-level planning | Backend |
| Finance dashboards v1 | arrears, collections, expenses | Frontend |
| Audit enhancements | finance before/after records | Backend |

Outputs: payables, expenses, funds and budgets live.

### Sprint 8 — Weeks 15–16

Objective: maintenance intake and work orders

| Work Item | Description | Owner |
| --- | --- | --- |
| Maintenance categories | setup master categories | Backend |
| Request submission API | resident/manager submission | Backend |
| File attachments | image upload | Backend |
| Request status workflow | submitted to closed | Backend |
| Work order creation | create WO from request | Backend |
| Work order updates | notes/status log | Backend |
| Manager maintenance UI | queue, status, detail view | Frontend |
| Mobile request form | resident mobile submission | Mobile |

Outputs: residents can log issues, managers can manage work orders.

### Sprint 9 — Weeks 17–18

Objective: vendor operations and asset register

| Work Item | Description | Owner |
| --- | --- | --- |
| Vendor master | vendor CRUD | Backend |
| Vendor categories/services | classify vendors | Backend |
| Vendor document upload | BRN, insurance, docs | Backend |
| Vendor assignment to WO | connect vendors to jobs | Backend |
| Vendor reviews | rating and feedback | Backend |
| Asset register | common property assets | Backend |
| Preventive maintenance plans | recurring service plans | Backend |
| Vendor UI | vendor lists, profiles | Frontend |

Outputs: vendor registry and asset/preventive maintenance basics live.

### Sprint 10 — Weeks 19–20

Objective: resident app core and notifications

| Work Item | Description | Owner |
| --- | --- | --- |
| Resident dashboard API | own balance, open requests, notices | Backend |
| Mobile home screen | key resident dashboard | Mobile |
| Mobile invoices list | own invoices/statements | Mobile |
| Mobile payment history | display payments | Mobile |
| Announcement APIs | publish and list announcements | Backend |
| Notifications service v1 | in-app + email + push queue | Backend |
| Notification preferences | resident controls | Backend |
| Push integration | Firebase/APNs basics | Mobile / Backend |

Outputs: meaningful resident app experience.

### Sprint 11 — Weeks 21–22

Objective: governance, documents, meeting tools

| Work Item | Description | Owner |
| --- | --- | --- |
| Document upload | upload and categorize docs | Backend |
| Document permissions | role-based access | Backend |
| Meeting entity | create/manage meetings | Backend |
| Agenda items | structured agenda | Backend |
| Meeting documents | attach documents | Backend |
| Voting setup | create voting item | Backend |
| Vote response flow | eligible owners vote | Backend |
| Governance UI | meetings, docs, votes | Frontend |

Outputs: basic governance flows live for pilot use.

### Sprint 12 — Weeks 23–24

Objective: hardening, onboarding, pilot launch

| Work Item | Description | Owner |
| --- | --- | --- |
| Subscription module | development pricing/subscription records | Backend |
| Onboarding checklist | setup progress tracker | Backend |
| Role hardening | permission review and fixes | Backend |
| QA regression pass | full system testing | QA |
| Performance test | API and billing load tests | QA / Backend |
| Security review | auth, permissions, file access | Tech Lead |
| Pilot data import tools | CSV import for developments/units/users | Backend |
| Go-live support pack | admin manual, onboarding SOP | PM / BA |

Outputs: MVP stable, onboardable, ready for 5 pilot developments.

# 5. Additional Engineering Deliverables by Week 24

These should exist by the end of the MVP cycle:

| Deliverable | Status by Week 24 |
| --- | --- |
| API documentation (OpenAPI / Swagger) | complete for MVP |
| Database migration history | complete |
| Seed scripts for roles and reference data | complete |
| Error handling standard | complete |
| Audit log coverage for finance/auth | complete |
| Backup and restore procedure | complete |
| Monitoring dashboard | complete |
| Pilot onboarding CSV templates | complete |
| QA test cases | complete |
| Release checklist | complete |

# 6. Definition of Done for MVP

A feature should only be considered done if:

- backend endpoint works

- permissions are enforced

- validations are in place

- audit log is recorded where required

- UI/mobile flow is usable

- tests pass

- error handling is clean

- documentation is updated

For finance-related features, also require:

- journal impact is correct

- reversals work properly

- statements/reports reflect transaction outcome

# 7. Practical Build Priorities

If timeline pressure appears, do not cut the following:

- auth and permissions

- unit / ownership structure

- billing engine

- payments and statements

- maintenance requests and work orders

- audit logs for finance

- onboarding tools

If something must be deferred, defer first:

- advanced surveys

- complex vendor marketplace monetization

- advanced weighted voting

- preventive maintenance sophistication

- advanced analytics beyond core dashboards

# 8. Recommended Immediate Next Step

The most useful next document is a QA and UAT pack containing:

- test scenarios by module

- acceptance criteria by feature

- pilot onboarding checklist

- data migration templates for the first 5 developments

This would make the execution pack operational for actual delivery.

Below is the QA and UAT pack for the Mauritius Syndic Management SaaS Platform, structured to support actual MVP delivery, pilot onboarding, and production readiness.

It includes:

- test scenarios by module

- acceptance criteria by feature

- pilot onboarding checklist

- data migration templates for the first 5 developments

- go-live readiness checks

- defect severity model

- UAT sign-off structure

This pack is designed for the 6-month MVP, covering:

- property registry

- finance

- maintenance

- residents

- vendors

- governance

- documents

- admin onboarding

# 1. QA Strategy Overview

The QA approach should cover 4 levels:

## 1. Unit Testing

For:

- billing calculations

- invoice generation

- payment allocation

- arrears logic

- permission checks

- maintenance status workflows

## 2. Integration Testing

For:

- login + role access

- property setup + resident assignment

- billing run + invoice generation + statement update

- maintenance request + work order + vendor assignment

- document upload + permission control

## 3. System Testing

For full business workflows:

- development onboarding

- resident self-service

- billing cycle

- maintenance lifecycle

- governance and meeting flows

## 4. UAT

Performed by:

- product owner

- syndic operations users

- finance users

- pilot development representatives

# 2. Defect Severity Model

| Severity | Meaning | Example |
| --- | --- | --- |
| Critical | System unusable / financial or security failure | wrong payment allocation, user accesses another development |
| High | Major function broken, no workaround | billing run fails, invoices not generated |
| Medium | Function works partially / workaround exists | vendor rating not saving |
| Low | Minor UI or non-core issue | alignment, wording, cosmetic defects |

Priority should generally follow:

- Critical = immediate

- High = same sprint / hotfix

- Medium = next sprint

- Low = backlog

# 3. Test Scenarios by Module

## 3.1 Authentication and Access Control

### Test Scenarios

| ID | Scenario | Expected Result |
| --- | --- | --- |
| AUTH-01 | Login with valid credentials | User logged in successfully |
| AUTH-02 | Login with invalid password | Error shown, no access |
| AUTH-03 | Password reset request | Reset token/email triggered |
| AUTH-04 | Refresh token flow | New access token issued |
| AUTH-05 | Expired token access | Request denied |
| AUTH-06 | Resident tries to access another resident’s record | Access denied |
| AUTH-07 | Vendor tries to access non-assigned work order | Access denied |
| AUTH-08 | Platform admin accesses all tenants | Access allowed |
| AUTH-09 | Suspended user tries to login | Access denied |
| AUTH-10 | MFA challenge verification | Access granted only after success |

### Acceptance Criteria

- every request is tenant-scoped

- unauthorized access is blocked

- login/session logic is stable

- sensitive endpoints require correct role

## 3.2 Development / Property Registry

| ID | Scenario | Expected Result |
| --- | --- | --- |
| PROP-01 | Create new development | Development saved successfully |
| PROP-02 | Add building to development | Building linked correctly |
| PROP-03 | Add units to building | Units created with correct numbering |
| PROP-04 | Duplicate unit number in same scope | Validation error |
| PROP-05 | Assign owner to unit | Owner linked correctly |
| PROP-06 | Assign tenant to unit | Tenant linked correctly |
| PROP-07 | End one tenant and add new tenant | Occupancy history retained |
| PROP-08 | View development dashboard | Correct counts shown |
| PROP-09 | Assign board member role | Role visible in governance area |
| PROP-10 | Resident views own unit only | Only own unit visible |

### Acceptance Criteria

- developments, buildings and units persist correctly

- ownership and tenancy are historically traceable

- no duplicate or ambiguous unit records

- unit-to-development integrity is preserved

## 3.3 Finance – Billing Rules and Invoices

| ID | Scenario | Expected Result |
| --- | --- | --- |
| FIN-01 | Create monthly billing rule | Rule saved |
| FIN-02 | Run billing cycle for development | Invoices generated for eligible units |
| FIN-03 | Fixed amount billing | Correct invoice totals |
| FIN-04 | Ownership-share-based billing | Correct proportional allocation |
| FIN-05 | Unit override amount | Override applied correctly |
| FIN-06 | Invoice issue action | Status changes to issued |
| FIN-07 | Invoice PDF generation | PDF generated correctly |
| FIN-08 | Cancel draft invoice | Allowed if unpaid |
| FIN-09 | Cancel paid invoice | Blocked or controlled by reversal logic |
| FIN-10 | Resident views own invoice | Invoice visible only to eligible resident |

### Acceptance Criteria

- invoice totals match rule calculations

- invoice numbering is unique per development

- invoice states transition correctly

- billing run does not duplicate invoices unless intended

## 3.4 Finance – Payments and Statements

| ID | Scenario | Expected Result |
| --- | --- | --- |
| FINP-01 | Record full payment against one invoice | Invoice marked paid |
| FINP-02 | Record partial payment | Invoice marked partially paid |
| FINP-03 | Allocate one payment across multiple invoices | Balances updated correctly |
| FINP-04 | Overpayment received | Credit/unallocated balance handled correctly |
| FINP-05 | Reverse payment | Reversal journal created and balances restored |
| FINP-06 | View arrears report | Correct overdue balances shown |
| FINP-07 | View unit statement | All invoices/payments visible accurately |
| FINP-08 | Payment with invalid invoice reference | Validation or exception flow triggered |
| FINP-09 | Payment journal posting | Debit/credit entries balanced |
| FINP-10 | Resident sees updated balance after payment | Balance updated correctly |

### Acceptance Criteria

- no payment may affect another development

- payment allocations always reconcile

- reversal is controlled and auditable

- statements reflect ledger truth

## 3.5 Finance – Supplier Invoices, Expenses and Funds

| ID | Scenario | Expected Result |
| --- | --- | --- |
| FINX-01 | Create supplier invoice | Record saved |
| FINX-02 | Approve supplier invoice | Status changes to approved |
| FINX-03 | Record expense against approved supplier invoice | Expense posted correctly |
| FINX-04 | Link expense to proper account | Account reflected in reports |
| FINX-05 | Create reserve fund account | Fund visible |
| FINX-06 | View fund balances | Correct totals shown |
| FINX-07 | Create annual budget | Budget saved |
| FINX-08 | Add budget lines | Budget totals computed |
| FINX-09 | Budget approval | Status updated |
| FINX-10 | Budget vs actual report | Values compare correctly |

### Acceptance Criteria

- expense flows are auditable

- fund accounts are segregated logically

- budgets can be created and approved

- finance reports are coherent and complete

## 3.6 Maintenance Requests and Work Orders

| ID | Scenario | Expected Result |
| --- | --- | --- |
| MAINT-01 | Resident submits maintenance request | Request created |
| MAINT-02 | Attach photo to request | Attachment saved |
| MAINT-03 | Manager assigns request to vendor | Work order created |
| MAINT-04 | Vendor updates work order status | Status updated |
| MAINT-05 | Manager closes completed work order | WO marked completed |
| MAINT-06 | Resident views own submitted request | Visible |
| MAINT-07 | Resident tries to view unrelated request | Access denied |
| MAINT-08 | Urgent request created | Priority shown correctly |
| MAINT-09 | Add work order update note | Log recorded |
| MAINT-10 | Closed request edited improperly | Restricted per rules |

### Acceptance Criteria

- request lifecycle is coherent

- attachments are secure and retrievable

- work order states move correctly

- residents only see relevant requests

## 3.7 Vendor Management

| ID | Scenario | Expected Result |
| --- | --- | --- |
| VEND-01 | Create vendor | Vendor saved |
| VEND-02 | Add vendor category/service | Service listed |
| VEND-03 | Upload vendor compliance document | Document stored |
| VEND-04 | Assign vendor to work order | Assignment saved |
| VEND-05 | Vendor views assigned work order | Accessible |
| VEND-06 | Vendor tries to view unassigned WO | Access denied |
| VEND-07 | Submit vendor review | Rating stored |
| VEND-08 | Suspend vendor | Vendor no longer available for new jobs |
| VEND-09 | Search vendors by category | Filter works |
| VEND-10 | Expired vendor document alert | Warning shown if implemented |

### Acceptance Criteria

- vendor registry supports search/filter

- vendor permissions are isolated

- reviews link correctly to jobs/vendors

- vendor assignment logic is stable

## 3.8 Announcements, Notifications and Messaging

| ID | Scenario | Expected Result |
| --- | --- | --- |
| COMM-01 | Publish announcement to all residents | Visible to target audience |
| COMM-02 | Publish owner-only announcement | Tenants excluded |
| COMM-03 | Create in-app notification on invoice issue | Notification queued/sent |
| COMM-04 | Resident marks notification as read | Status updated |
| COMM-05 | Start message thread | Thread created |
| COMM-06 | Reply in thread | Message saved |
| COMM-07 | Unauthorized user accesses private thread | Access denied |
| COMM-08 | Notification preference change | Preferences saved |
| COMM-09 | Push notification to resident app | Delivered where enabled |
| COMM-10 | Failed email notification | Failure logged |

### Acceptance Criteria

- audience scoping works correctly

- notifications are traceable

- messages are accessible only to participants

- read/unread status is accurate

## 3.9 Meetings, Voting and Governance

| ID | Scenario | Expected Result |
| --- | --- | --- |
| GOV-01 | Create AGM | Meeting saved |
| GOV-02 | Add agenda items | Agenda linked correctly |
| GOV-03 | Attach document to meeting | Document visible to allowed audience |
| GOV-04 | Create vote | Vote opens successfully |
| GOV-05 | Eligible owner submits vote | Response recorded |
| GOV-06 | Ineligible tenant attempts to vote | Access denied |
| GOV-07 | Vote closes automatically or manually | No more submissions accepted |
| GOV-08 | View vote result | Correct tally shown |
| GOV-09 | Duplicate vote from same unit | Blocked per rule |
| GOV-10 | Meeting status completed | Governance records preserved |

### Acceptance Criteria

- only eligible voters can vote

- one vote rule works according to chosen method

- attached documents respect permissions

- vote results are auditable

## 3.10 Documents and File Permissions

| ID | Scenario | Expected Result |
| --- | --- | --- |
| DOC-01 | Upload financial report document | Metadata and file saved |
| DOC-02 | Assign resident permission to document | Access works correctly |
| DOC-03 | Tenant denied access to owner-only document | Access denied |
| DOC-04 | Download allowed document | Secure download works |
| DOC-05 | Missing file path | Graceful error |
| DOC-06 | Upload unsupported file type | Validation error |
| DOC-07 | Replace document version | New version saved if allowed |
| DOC-08 | Document linked to meeting | Link visible |
| DOC-09 | Unauthorized direct file URL access | Blocked |
| DOC-10 | Delete/archive document | Status changes correctly |

### Acceptance Criteria

- document metadata and storage stay in sync

- permissions are enforced at API and file access layer

- file uploads validate size/type

- auditability is preserved

## 3.11 Platform Admin and Subscription

| ID | Scenario | Expected Result |
| --- | --- | --- |
| ADMIN-01 | Create subscription for development | Saved successfully |
| ADMIN-02 | Apply setup fee | Stored correctly |
| ADMIN-03 | Active unit count updates monthly billing | Subscription values correct |
| ADMIN-04 | Suspend subscription | Development flagged appropriately |
| ADMIN-05 | Onboarding checklist item marked done | Status updated |
| ADMIN-06 | Feature flag enabled for tenant | Feature becomes available |
| ADMIN-07 | Platform overview metrics page | Counts and KPIs correct |
| ADMIN-08 | Trial to active subscription transition | Status updated |
| ADMIN-09 | Wrong development billed | Blocked by tenant controls |
| ADMIN-10 | VAT amount calculation on subscription invoice | Correct output |

### Acceptance Criteria

- subscription values are accurate

- platform admin controls do not corrupt tenant data

- onboarding checklist is trackable

- feature flags work without side effects

# 4. UAT Acceptance Criteria by MVP Feature

## 4.1 Property Setup

A syndic manager must be able to create a development, set up buildings and units, and assign owners and tenants without developer intervention.

## 4.2 Billing and Statements

A manager must be able to run monthly billing, issue invoices, record payments, and produce an accurate statement for any unit.

## 4.3 Resident Self-Service

A resident must be able to log in, see their balance, see invoice/payment history, view announcements, and submit a maintenance request.

## 4.4 Maintenance Operations

A manager must be able to receive a maintenance request, assign a vendor, track completion, and close the work order.

## 4.5 Vendor Operations

A vendor must be able to view assigned jobs only, update work order status, and maintain their profile.

## 4.6 Governance

A manager must be able to create a meeting, upload supporting documents, open a vote, and see final results.

## 4.7 Documents

Authorized users must be able to access only the documents intended for their role and tenant.

## 4.8 Admin Onboarding

The platform operator must be able to onboard a new development, apply pricing, and track onboarding progress.

# 5. UAT Test Execution Template

Use this structure during UAT.

| Test ID | Module | Scenario | Tester | Date | Result (Pass/Fail) | Notes | Defect Ref |
| --- | --- | --- | --- | --- | --- | --- | --- |
| UAT-001 | Finance | Run monthly billing | Finance Lead |  |  |  |  |
| UAT-002 | Maintenance | Submit and assign ticket | Syndic Manager |  |  |  |  |
| UAT-003 | Resident | View own invoices | Pilot Resident |  |  |  |  |

# 6. Pilot Onboarding Checklist

Below is the operational checklist for each of the first 5 pilot developments.

## 6.1 Commercial / Account Setup

| Item | Owner | Status |
| --- | --- | --- |
| Signed commercial agreement | Sales / Founder |  |
| Setup fee confirmed | Finance |  |
| Pricing plan confirmed | Platform Admin |  |
| Main client contact identified | Customer Success |  |
| Syndic manager users identified | Customer Success |  |

## 6.2 Development Data Collection

| Item | Owner | Status |
| --- | --- | --- |
| Development name and address confirmed | Client |  |
| Development type confirmed | Client |  |
| Buildings/blocks list obtained | Client |  |
| Unit list obtained | Client |  |
| Parking list obtained | Client |  |
| Amenities list obtained | Client |  |
| Resident/owner list obtained | Client |  |
| Tenant list obtained if available | Client |  |
| Board/committee members identified | Client |  |

## 6.3 Financial Setup

| Item | Owner | Status |
| --- | --- | --- |
| Billing frequency confirmed | Client / Finance |  |
| Service charge logic confirmed | Client / Finance |  |
| Initial billing rates loaded | Implementation Team |  |
| Opening balances confirmed | Client / Finance |  |
| Fund balances confirmed | Client / Finance |  |
| Chart of accounts loaded | Implementation Team |  |
| Budget uploaded if available | Implementation Team |  |

## 6.4 Vendor and Maintenance Setup

| Item | Owner | Status |
| --- | --- | --- |
| Existing vendors list obtained | Client |  |
| Vendor categories mapped | Implementation Team |  |
| Initial vendor profiles loaded | Implementation Team |  |
| Maintenance categories configured | Implementation Team |  |
| Asset register template collected | Client |  |

## 6.5 Access and Training

| Item | Owner | Status |
| --- | --- | --- |
| Manager users invited | Implementation Team |  |
| Resident users invited | Implementation Team |  |
| Vendor users invited if applicable | Implementation Team |  |
| Manager training completed | Customer Success |  |
| Resident onboarding guide sent | Customer Success |  |
| Pilot support WhatsApp/email channel created | Support Team |  |

## 6.6 Go-Live Readiness

| Item | Owner | Status |
| --- | --- | --- |
| UAT completed | QA / Client |  |
| Critical defects resolved | Engineering |  |
| Billing test successful | Finance / QA |  |
| Maintenance workflow test successful | QA / Client |  |
| Resident login test successful | QA / Client |  |
| Go-live date approved | Client / Product Lead |  |

# 7. Data Migration Templates

For the first 5 developments, data import should be simple and structured via CSV or Excel templates.

## 7.1 Template A – Developments

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| development_name | Palm Residence |
| development_type | apartment |
| address_line_1 | Royal Road, Grand Baie |
| city | Grand Baie |
| district | Rivière du Rempart |
| billing_day | 5 |
| allow_online_payments | yes |

## 7.2 Template B – Buildings

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| building_code | A |
| building_name | Block A |
| number_of_floors | 6 |

## 7.3 Template C – Units

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| building_code | A |
| unit_number | A-101 |
| unit_type | apartment |
| floor_number | 1 |
| internal_area_sqm | 85 |
| ownership_share | 0.0125 |
| status | occupied |

## 7.4 Template D – Owners

| Column | Example |
| --- | --- |
| owner_ref | OWN001 |
| first_name | Jean |
| last_name | Dupont |
| email | jean@example.com |
| phone | 57xxxxxx |
| owner_type | individual |

## 7.5 Template E – Unit Owners

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| unit_number | A-101 |
| owner_ref | OWN001 |
| ownership_percentage | 100 |
| is_primary_contact | yes |
| start_date | 2026-01-01 |

## 7.6 Template F – Tenants

| Column | Example |
| --- | --- |
| tenant_ref | TEN001 |
| first_name | Sarah |
| last_name | Wong |
| email | sarah@example.com |
| phone | 59xxxxxx |

## 7.7 Template G – Unit Tenants

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| unit_number | A-101 |
| tenant_ref | TEN001 |
| lease_start_date | 2026-02-01 |
| lease_end_date | 2027-01-31 |

## 7.8 Template H – Opening Balances

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| unit_number | A-101 |
| opening_balance | 3500.00 |
| balance_type | receivable |
| effective_date | 2026-06-01 |

## 7.9 Template I – Billing Rules

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| rule_name | Monthly Service Charge |
| billing_frequency | monthly |
| allocation_basis | fixed |
| default_amount | 2500.00 |
| effective_from | 2026-06-01 |

## 7.10 Template J – Vendors

| Column | Example |
| --- | --- |
| vendor_code | VEN001 |
| company_name | ABC Plumbing Ltd |
| contact_name | Rajen |
| email | abc@example.com |
| phone | 57xxxxxx |
| category | plumbing |
| status | active |

## 7.11 Template K – Assets

| Column | Example |
| --- | --- |
| development_code | DEV001 |
| asset_code | LIFT-01 |
| asset_name | Passenger Lift 1 |
| category | lift |
| location | Block A |
| install_date | 2024-03-01 |

# 8. Data Migration Rules

Apply these rules to all imports:

- every development code must exist before dependent imports

- building codes must exist before unit imports

- unit numbers must be unique within the development/building logic

- owner and tenant email addresses should be unique unless explicitly allowed

- opening balances should be validated before billing go-live

- mandatory fields must be completed before import

- failed rows must be reported with exact reason

# 9. Go-Live Readiness Checklist

## 9.1 Technical Readiness

| Item | Status |
| --- | --- |
| Production environment deployed |  |
| SSL / domain configured |  |
| Backups configured |  |
| Error monitoring active |  |
| Audit logs enabled |  |
| File storage permissions tested |  |
| Notification channels tested |  |
| Performance smoke test passed |  |

## 9.2 Functional Readiness

| Item | Status |
| --- | --- |
| Development setup validated |  |
| Billing rules validated |  |
| Opening balances loaded |  |
| Invoice generation tested |  |
| Payment allocation tested |  |
| Maintenance flow tested |  |
| Vendor assignment tested |  |
| Resident access tested |  |
| Governance flow tested |  |

## 9.3 Operational Readiness

| Item | Status |
| --- | --- |
| Pilot support team assigned |  |
| Escalation process defined |  |
| Training completed |  |
| Help guides shared |  |
| Go-live communication sent |  |
| First billing date agreed |  |

# 10. UAT Sign-Off Template

Use this simple sign-off structure per pilot development.

Development Name:
Client Representative:
Testing Period:

| Area | Status | Comments |
| --- | --- | --- |
| Property setup |  |  |
| Billing and invoices |  |  |
| Payments and statements |  |  |
| Maintenance |  |  |
| Vendors |  |  |
| Resident app |  |  |
| Announcements |  |  |
| Documents |  |  |
| Governance |  |  |

Outstanding defects accepted for go-live:
1.
2.
3.

Go-live approved by:
Date:

# 11. Practical Recommendation for Pilot Rollout

Roll out the first 5 developments in this order:

- small apartment block

- medium apartment development

- gated community

- mixed development

- larger estate

This allows the team to:

- validate simpler use cases first

- stabilize finance and maintenance workflows

- progressively test complexity

# 12. Immediate Next Deliverable

The next strongest operational document is a Product Requirements Document (PRD) that consolidates everything into a formal product pack with:

- executive summary

- product goals

- personas

- functional requirements

- non-functional requirements

- workflows

- MVP boundaries

- release plan

That would become the master reference for management, developers, QA, and external software partners.

Below is the Product Requirements Document (PRD) for the Mauritius Syndic Management SaaS Platform.
This consolidates the entire concept into a formal product specification suitable for:

- founders and investors

- software engineering teams

- UI/UX designers

- QA teams

- implementation partners

The PRD defines the product vision, scope, requirements, workflows, and release roadmap for the 6-month MVP.

# PRODUCT REQUIREMENTS DOCUMENT (PRD)

## Mauritius Syndic Management SaaS Platform

# 1. Executive Summary

### Product Name

SyndicOS (working name)
Cloud-based platform for digital governance and management of residential developments.

### Product Type

Commercial SaaS platform.

### Target Geography

Mauritius (initial), with expansion potential to Africa and small island jurisdictions.

### MVP Timeline

6 months

### MVP Capacity Targets

| Metric | Target |
| --- | --- |
| Developments | 5,000 |
| Residents | 100,000 |
| Service Providers | 5,000 |
| Monthly invoices | 200,000+ |
| Maintenance requests | 10,000/month |

# 2. Problem Statement

Residential developments in Mauritius suffer from several structural inefficiencies:

### Financial Governance Problems

- poor transparency of service charge accounts

- delayed billing and payment tracking

- weak audit trails

### Operational Problems

- inefficient maintenance request handling

- poor vendor coordination

- lack of asset maintenance tracking

### Communication Problems

- fragmented communication with residents

- poor record keeping for meetings and decisions

### Governance Problems

- manual voting during AGMs

- poor document archiving

### Vendor Ecosystem Problems

- lack of structured marketplace for services

- low accountability for contractors

# 3. Product Vision

To become the digital operating system for residential property governance in Mauritius.

The platform will provide:

- financial transparency

- operational efficiency

- resident engagement

- vendor ecosystem integration

# 4. Product Objectives

## Primary Objectives

- Digitize syndic management operations

- Improve financial transparency

- Reduce operational inefficiencies

- Enable resident self-service

- Build vendor service marketplace

## Secondary Objectives

- reduce operational costs

- improve property value governance

- support large residential developments

# 5. Target Users

## Syndic Managers

Property managers responsible for administration.

Responsibilities:

- financial management

- maintenance coordination

- resident communication

## Residents

Two main types:

### Owners

- pay service charges

- participate in governance

### Tenants

- maintenance requests

- community communication

## Vendors

Service providers:

- plumbing

- electrical

- landscaping

- cleaning

- security

## Platform Operators

Platform administrators responsible for:

- onboarding developments

- managing subscriptions

- vendor marketplace governance

# 6. Product Architecture Overview

The system consists of three main user interfaces.

## Resident Mobile App

Platforms:

- iOS

- Android

Functions:

- view invoices

- pay charges

- submit maintenance requests

- receive announcements

## Syndic Manager Web Console

Used by:

- property managers

- building committees

Functions:

- development setup

- billing

- maintenance management

- governance tools

## Platform Administration Console

Used by SaaS operator.

Functions:

- onboarding developments

- subscription management

- vendor marketplace governance

# 7. Core Functional Modules

# 7.1 Property Registry

The platform must maintain a complete digital registry of developments.

### Data Structure

Development → Buildings → Units → Owners/Tenants

### Key Features

- development creation

- building mapping

- unit registration

- ownership management

- tenancy tracking

# 7.2 Financial Management

The finance module is the core operational backbone.

### Billing

System generates:

- monthly service charges

- special levies

- adjustments

### Payments

System records:

- resident payments

- receipts

- payment allocations

### Funds Management

Separate tracking of:

- maintenance fund

- reserve fund

- sinking fund

### Financial Reporting

Managers can generate:

- arrears reports

- owner statements

- development financial reports

# 7.3 Maintenance Management

Residents can submit maintenance requests.

### Workflow

Resident → Request → Work Order → Vendor → Completion

### Features

- issue reporting

- photo attachments

- work order tracking

- vendor assignment

# 7.4 Vendor Marketplace

Vendor registry includes:

- company profiles

- services offered

- compliance documents

- service ratings

# 7.5 Communication System

Allows:

- announcements

- notifications

- resident messaging

# 7.6 Governance and Meetings

Supports:

- AGM planning

- meeting documentation

- voting

# 7.7 Document Management

Secure document repository for:

- financial reports

- meeting minutes

- contracts

- governance documents

# 8. SaaS Commercial Model

## Setup Fees

| Development Size | Setup Fee |
| --- | --- |
| Small (<9 units) | MUR 1,000 |
| Medium (10–24 units) | MUR 2,500 |
| Large (25–99 units) | MUR 5,000 |
| Scale (100+) | MUR 10,000 |

## Monthly Subscription

Pricing:

MUR 100 + VAT per apartment/unit per month

Example:

| Development Size | Monthly Revenue |
| --- | --- |
| 50 units | MUR 5,000 |
| 100 units | MUR 10,000 |
| 500 units | MUR 50,000 |

## Vendor Marketplace Revenue

Possible models:

- vendor subscription

- job referral fee

- premium vendor listing

# 9. User Workflows

## Resident Workflow

1 Submit maintenance request
2 Receive updates
3 View service charge invoice
4 Pay charges
5 Receive community announcements

## Manager Workflow

1 Configure development
2 Run billing cycle
3 Track payments
4 Manage maintenance requests
5 Communicate with residents

## Vendor Workflow

1 Register on platform
2 Receive work orders
3 Update job status
4 Receive ratings

# 10. Non-Functional Requirements

## Performance

System must support:

- 100,000 residents

- 5,000 developments

- 10,000 maintenance requests per month

API response target:

< 500 ms

## Security

Required controls:

- encrypted databases

- secure authentication

- role-based access

- audit logging

## Availability

Target uptime:

99.5%

## Data Privacy

Must comply with:

- Mauritius Data Protection Act

# 11. MVP Scope

The MVP will include:

### Included

- property registry

- resident management

- billing and invoices

- payments

- maintenance requests

- vendor registry

- announcements

- document storage

### Excluded (Phase 2)

- AI predictive maintenance

- advanced vendor marketplace

- smart IoT integrations

- advanced analytics dashboards

# 12. Release Roadmap

## Phase 1 — MVP (6 months)

Modules:

- property management

- finance

- maintenance

- residents

- vendors

- announcements

- documents

Pilot deployments:

5 developments

## Phase 2 — Expansion

New features:

- advanced analytics

- predictive maintenance

- marketplace expansion

- payment gateway integrations

## Phase 3 — Ecosystem Platform

Additions:

- insurance integration

- property resale services

- rental marketplace

- facility booking systems

# 13. KPIs

Key performance indicators:

| Metric | Target |
| --- | --- |
| Developments onboarded | 500 within 3 years |
| Resident adoption | >70% |
| Payment digitalization | >60% |
| Maintenance resolution time | <48 hours |

# 14. Risks

| Risk | Mitigation |
| --- | --- |
| Market resistance | strong onboarding support |
| Data migration issues | standardized import templates |
| User adoption | simple UX and training |
| Vendor reliability | rating and reviews |

# 15. Implementation Team

Typical team:

| Role | Count |
| --- | --- |
| Product Manager | 1 |
| Solution Architect | 1 |
| Backend Developers | 3 |
| Frontend Developers | 2 |
| Mobile Developers | 2 |
| QA Engineers | 2 |
| DevOps | 1 |
| UX Designer | 1 |

Total:

13 team members

# 16. Long-Term Vision

The platform evolves into:

Mauritius' national digital infrastructure for residential property governance.

Serving:

- thousands of developments

- hundreds of thousands of residents

- integrated property ecosystems

# 17. Immediate Next Strategic Deliverable

The next most valuable document for this project would be a complete investor/business plan, including:

- 3-year SaaS financial projections

- customer acquisition strategy

- market sizing in Mauritius

- break-even analysis

- valuation potential

This would turn the platform into a venture-scale startup opportunity.